# MEMORANDUM

To:	Distribution

From:	F. Dylla

Subject:	FEL Upgrade Project Weekly Brief –August 11-15, 2003

Date:	August 15, 2003

Highlights:

As we left our audience with last week's report on the FEL Upgrade's journey to 10 kW, we had just successfully energy recovered 80 MeV electron beam while lasing at low duty cycle (2 Hz set- up mode). By Tuesday of this week we extended the macropulse length to 1.5ms with relatively clean transport of the recovered beam. On Wednesday we took a half day break in operations for an OSHA inspection and took advantage of this break to recesiate the cathode, install the high power optical dump/ power meter that will measure the FEL output, and prepare the machine for calibration and certification of the beamloss monitor (BLM) system for cw operation. Yesterday and today we worked through the laborious process of calibrating all the BLMs from the injector through the reinjection point by steering the beam off-axis at each BLM location.  The photogun recesiation was successful and the optical dump is ready for operation. We are ready for ramping up the duty cycle towards cw operation which began late this afternoon at press time.

We are pleased to report on the successful completion of the FEL third cryomodule cavity string assembly which now moves onto the final step of cryostat assembly. We thank the SRF cavity team under the direction of John Mammosser for their efforts.

Management:

We received a fast turn-around from John Albertine on the draft MOA submitted last Friday for FY04 ONR funded FEL Upgrade operational activities. The requested edits are minor and a revised draft will be submitted as soon as possible. 

From Tuesday through today we had an OSHA team on site for a complete inspection of 
Jefferson Lab.  This inspection provides information to DOE for the cost of moving the DOE Labs from DOE oversight to OSHA for safety compliance. The OSHA team spent Wednesday morning in the FEL Facility. We are proud of the results from both of the Lab and specifically for the FEL. Only 7 findings were noted in the FEL and all of the items can be ameliorated with minor cost or impact. 

 On Tuesday and Wednesday we were visited by a three person team (Ron Reid, Steve Bennett, and Khalid Fayz) from the Daresbury Lab that has the responsibility for the design and construction of a photogun for the 4GLS prototype light source. We provided them with drawings for the FEL dc photogun under the auspices of our current agreement to collaborate on technology of joint interest with regard to energy recovered linac light sources. The 4GLS project currently has the wiggler from our 1 kW IR FEL Demo project on loan for the duration of their prototype project. Eventually, the 4GLS project intends to design and build a 100 mA gun with specifications similar to our current joint project with AES, Inc. on a next generation FEL injector. 

A white paper requested by the Transportation Security Working Group was submitted by Passport Systems, Inc. on Aug. 12th concerning the use of the FEL injector beam for testing a prototype x-ray flourescence detector for cargo security (see last week's report for details). 

JTO and THz project monthly reports for July were prepared and sent to the DOE, JTO and US Army NVL program offices.

With the Director’s Office and CFO, we prepared our presentation for next week’s (Aug.21) defense of our state budget appropriation (FY05-06). The Commonwealth provides essential funding for supporting FEL user operations.

WBS 4 (Injector):

The photocathode QE was increased from 0.8% to 3.7% by re-cesiation.  Afterwards the photocathode was high voltage processed to 360 kV in the conditioning resistor configuration. No field emission was observed on the ceramic viewer. Some current activity was observed around 350 kV, but cleared off after a few minutes and was stable at 360 kV for about 30 min. The conditioning resistor was then shorted out with the running resistor to continue normal beam operations.

WBS 5 (SRF):

The good news is that the FEL third cryomodule cavity string is complete and under vacuum. The string is now pumping on the ion pump and was transferred to the cryomodule assembly area on Thursday. There was a slight delay waiting for the assembly rail to be available. The string completion is the result of a lot of hard work by the cavity production group under John Mammosser. The torch has now been passed to Joe Preble's cryomodule assembly group to work their magic.

WBS 8 (Instrumentation):

The 3kW path length corrector (MGG5F02)  power supply was installed in the rack (FL05B06) communications installed, and software uploaded. The temporary power supply worked, but had poor resolution and only manual control.  Video, beam viewer and stepper motor signal and power cables were pulled in to the High Reflector and Out Coupler OCMMS.  Progress was made on the GC power supplies.  Parts were order and a preliminary design is in progress for two channels to be in one box.

Additional beam viewer cables were pulled into place for the diagnostic and optical beam dump insertable mirrors.   The HR Analog Chassis and OC Analog Chassis were both returned from EECAD with completed and signed documentation.  These two chassis will be installed in their respective locations downstairs when the machine is open.  The HR & OC Buffer board was installed in the HR & OC Analog Breakout Chassis in the control room and the connections to the chassis were made to accommodate heater control.  The HR thermocouples and heaters for the mirrors are hooked up and in EPICS.  The other signals will come with the two chassis being installed downstairs.

The heater control and water flow interlock for the HR mirrors were implemented into the system.  With this configuration the heaters can not be turned on unless the water flow is made up.  The design process was started for the EPICS interface and local control of these heaters.

The Machine shop returned the chimney mount for the silicon viewers, and they returned parts for new testing chamber for crystal quartz. New cameras are being assembled for the synchrotron light monitors, however, we could  only complete two full working cameras due to a lack or parts. Additional parts for the cameras were ordered through the stockroom, and will arrive in three days.

The MPS Certification procedure is in the rough draft form as is the BLM Checkout procedure.  An "Equipment Specific Lockout/Tagout" instruction for the magnets with multiple power supplies is also in routing for comments.

Thank’s to all for your work preparing for this week’s OSHA inspection.

WBS 11 (Optics):

This week began with further characterization of the cooling water induced vibration.  Until we incorporate fast feedback on the cavity optics, the easiest way to deal with it will be to lower the flow rate and let the edge temperature of the optic rise another 1 deg C.  We investigated a nonlinearity in the pitch motion of the 4" OC (which will be used for high average power) and determined it is most likely due to an incorrect setting of the preload spring.  It will be set to the correct value when we next open the vacuum vessel.  During the machine maintenance/OSHA inspection period, we reinstalled the FTIR spectrometer on the optical chicane THz viewport, added stiffening panels to the OC OCMMS equipment stand, and installed an additional chamber containing a commercially available power meter.  While testing showed it capable of pumping into the 1E-7 Torr range, when moved downstairs we found a leak had opened up.  We replaced the fittings and the power meter Thursday evening, but had another leak, which was later determined to be due to a crushed fitting.  In order to have a high power beam dump during initial lasing, we switched to our back up plan, which was to install the prototype 50 kW diagnostic beam dump.  Other work which was done in concert with the I&C group and completed in time for high average power lasing was (1) EPICS control of the vacuum valve between the diagnostics and the optical cavity, (2) installation of a flow interlock switch to the deformable mirror electronics.  We continue our work with the Mechanical Engineering group on the UV optical transport system and optical beam positioning system.

Terahertz Project:

A meeting was held at AES in Medford,NY with Vincent Christina to discuss details of the mechanical layout of the THz optical transport system. The first draft of a layout was completed this week.  This formed part of the iterative process necessary to optimize mirrors and vacuum chamber components.  The floor penetration location depended on this and has now been defined.  The Nicolet Impact-400 Michelson interferometer was placed in the vault and optically coupled to the THz port for tests.