# MEMORANDUM

To:		Distribution

From:		F. Dylla/grn

Subject:	FEL Upgrade Project Weekly Brief  -  August 14-18, 2006

Date:		August 18, 2006

Highlights:

This week the operation of the FEL Upgrade was devoted to three different user groups.

On Monday-Tuesday, a user team from the University of Maryland (Ralph Fiorito and Mike Holloway) was given time to test their new electron beam diagnostic based on optical transition radiation.  They were successful in obtaining some high quality data that is described below.

On Tuesday we set-up the machine to provide high power THz to the THz User Lab

for the remainder of the week.  On Wednesday and Thursday a user group from the Brooks AFB performed a series of experiments to quantify the bio-damage thresholds

exposure to THz.  These limits are yet to be established and the work is best done at Jefferson Lab because of the power available (>10 watts) compared to lab sources (~milliwatts).  The preliminary experiments that were done this week used so-called “phantom” models of human skin to assess thermal exposure limits. The Brooks team was satisfied with their preliminary measurements.

On Friday, the first THz measurements were accomplished with real biological samples.

Frank Lattanzio and Dorothy Spangenberg from Eastern Virginia Medical School (EVMS) designed and executed an experiment to look for THz exposure limits of jellyfish polyps-using the species that is very common here in the Chesapeake Bay region-the “moon jelly” (Aurelia Aurita). This preliminary experiment was set-up to generate information on THz exposure limits to these tiny animals and also is useful to develop methodologies for future bio-experiments using the FEL.

The first equipment for the Yale University-Hampton University axion search experiment was installed in User Lab 1 this week.

Next week we will be doing some FEL gain/loss measurements related to our JTO grant on short Rayleigh range effects. At midweek, we will setup for a return visit by Dr. Rox Anderson from Harvard-Mass General Hospital who will continue his experiments on differential heating of tissues in the near infrared (@1.6 microns).

Management

We participated in a national peer review of the project management systems we use here at Jefferson Lab for all large construction projects including most of the activities done in the FEL Department.   The Project Management Office received high marks from the evaluation team.

Following last week’s meeting with ONR/PMS-405 management, we completed and delivered the paperwork for a change request that re-baselines the FY05-07 work scope according to the available funding in FY05-06.

George Neil and Kevin Jordan spent the week at Daresbury Lab (UK) helping the 4GLS project team commission their dc photogun-which is basically a copy of the gun we have in operation at the FEL Upgrade.

On Thursday, were pleased to host a short tour and briefing at the FEL Facility for Virginia’s Deputy Secretary for Education, Ms. Dietra Trent. We are grateful for the support that the Commonwealth of Virginia gives the FEL Program annually for funding FEL user teams involving Virginia universities and industries.

User Reports (More Details):

1.) U. Maryland OTR interferometer test:

This week another test of an OTR interferometer was conducted by the group from University of Maryland. This is a novel electron beam diagnostic system, which is under development. The interferometer can provide information about the beam divergence and the beam size simultaneously, thus when placed in the electron beam waist it can be used for the transverse emittance measurements. The Maryland group took a lot of data with beam and is analyzing the data now. We have learned a about the practical use of the system and its sensitivity to the realistic beam conditions. Preliminary data analysis by the Maryland group shows the normalized emittance value ~5 mm*mrad, (a preliminary number). That is a reasonable emittance value and is fairly close to the numbers we have measured previously.

The figure shows the interference pattern obtained during the measurements. The pattern is used to determine the beam divergence.

2).  Brooks Air Force Base THz Bio-Damage Measurements

Six people, from the division that studies the effects of non-ionizing radiation on humans, came to study THz interactions with tissue surrogate material.  They studied 3 different phantom materials at differing power densities, and times of exposure.  THz light was delivered in the range 1-10 Watts into a 7mm spot size.  The temperature rise and recovery of the samples was studied as a function of time, power and power density.  At the higher power levels damage was observed commencing in roughly 10 seconds.  A full report will be presented here after analysis.

WBS 4 (Injector):

The DC photocathode gun provided pulsed and over 3 mA CW beam for FEL ops during the week. The drawings indicating the positioning of the new photocathode gun and the HVPS tank to be located in the new Gun Test Stand were completed, signed off and sent to Document Control. Drawings for changing the location of the HVPS tank door hinges were also completed and signed off. We started HV conditioning up to 7 MV/m the graded coated test electrode mounted last week.

WBS 6 (RF):

The SRF and RF systems ran smoothly this week.  There were two trips in zone cryogenic related trips in zone 3.  These seemed to be caused by detuned cavities that were drawing excessive power and exceeding the cryogenic capabilities with the then current setup.  Adjustments were made to the heat load set point such that the resistive (cryo) heater power was reduced.  The cryo heaters and calculated RF heat load are balanced such that the total cryogenic heat load is a constant.  We will continue to monitor this zone.

We started the process of developing a phase monitoring system for the injector and potentially some of the cryomodule signals.  Experience in the CEBAF injector has been that such a system is invaluable in stabilizing the phase drifts which seem to be hampering smooth operation, especially during the hot summer days.  Most of the material for such a system has been ordered and it is hoped that we can begin installing the hardware during the September down.

WBS 8 (Instrumentation):

In preparation for the General Purpose I/O 3U card design, all of the parts are being organized in PCAD so the schematic layout can begin.  Some progress has been made on this project as time permits.  This is card will be used to distribute the Single Board IOC module signals to provide both Analog I/O and Digital I/O in a 3U package.  We have designed the Beam Viewer crate upgrade around this card.  This will also provide a replacement for the CAN-BUS DSP module.  The pin outs for the rear connector and the Single Board IOC socket have all been established and these connections are being established within the schematic.  We are making progress with the Single Board IOC modules.   Some work has been completed on the Beam Viewer Control Card this week as well.  The firmware files to control bus addressing has been completed and simulated.  The logic all seems to be correct according to the simulation.  The program will need to be mapped to the PLD on the card and then tested with actual hardware.  All of the software needed to develop and program PLDs has been configured correctly on another machine so we can move forward with the testing of the RTD board as well. 
   We've successfully powered up the FPGA and Coldfire off of a single +5 volt supply which allows this card to deploy into various designs with a single supply voltage. Tested began with the communication between the FPGA and external ADC along with the timing of the trigger and sample. All of the four channels are operational. 
    In support of the advanced drive laser test setup in user lab 1, a high-speed analog buffer is being built to send a copy of the drive 
laser pulse controller signals to the user lab. This will also solve the triggering problems we have had with the drive laser tek scope. 
   The EPICS application for the UHV ion pump power supplies was setup.  The code was upgraded and documented.  Also the correct DB9 to RJ11 connectors were made up.  Preparations are being made to install a set in the FEL and a couple of pairs in the Gun Test Stand. 
   Support for the THz users was given this week in Lab 3. Brooks AFB was here Wednesday and Thursday exposing various materials to the THz beam generated by the FEL. Generous amounts of samples were taken from moist chamois to a ballistics type gel. Basic setup also took place for the jellyfish experiment today. A 2-axis stage has been moved into Lab 3 in preparation for this experiment. Cable was run for the needed controls for this stage. Three additional stepper motor cables have been run into Lab 3 and are being terminated at the moment. 
    An area cam was also added outside the "hutch" in Lab 4. Cable was pulled to the video switcher to the camera and the electricians need to come and open a distribution box for us so the camera can be plugged in. 
Organization of the inventoried PCB boards has began. All unpopulated boards have been organized. Assembly of the SLM enclosures also continues. Assemblies can be completed as soon as the mac valves and air exhaust mufflers arrive.

WBS 9 (Beam Transport):

#### IR Machine Operations

• 	In work for the New Gun and Injector Test Stand, the stalk retraction system remains on order.

•  	The Shop welded the second wiggler chamber. It is now being measured for conformance to the right geometry.

• 	For fixing the problems associated with any heating of the Wiggler Chamber and associated movement of the OCMMs, we still plan to rigidify the downstream end and let the upstream end float in a defined way. Joe Gubeli added that the existing optical tables don’t have to be moved with the new scheme, but rather that the turning mirrors have only to be switched from the inside to the outside of vacuum vessel and enclosed in a dust protective environment.

• 	Magnet Test is continuing SF sextupole measurement.  The Accelerator Electronics folks added the reversing switch to the power supply. The shop completed a set of measurement fixtures that will allow us to quickly measure any errors in the pole placements that could have come about as a result of shipping impacts on these cores.  The first measurements were run to attempt to re acquire the original measurements on #11.

• 	I worked on the scheme to add an additional corrector pair in front of the Debunching Chicane. It will need a making a mount for the correctors and a fixture to push the chamber downstream.

•	The brackets that will aid us in adjusting the waveguides leading to zone 3’s cryomodule are in manufacture.  This installation is planned for the September Down Period.

•	Facilities Management continues working on raising the capacity of that Drive Laser Room’s cooling unit.

Experimental program

Experiment to see a pseudoscalar particle that couples to photons

•	Three sets of pole tip extenders and the turning mirror stand continue fabrication in the JLab Shop, due next week.  The GW magnet stands were delivered and started installation.  Unfortunately, an error in the drawing for the stationary stand required that it be shortened by 4 inches.  A vendor will complete the change by Monday, in line for alignment on Wednesday.  The cooling plates for the 2 inch turning mirrors parts are complete and will be brazed next week.  The tube through the second set of dipoles and how to mount the CCD and make it into a camera are in discussion.

WBS 11 (Optics):

#### FEL mirrors

As a reminder of last week's report, as part of our optics improvement program, we specified a variant of our 1.6 micron HR mirrors.  This mirror has an aluminum base layer, and then a carefully designed dielectric stack that essentially reflects all harmonics up to the 5th.  These could be used downstream of the wiggler, as the aluminum layer then reflects the incident THz radiation rather than let it be absorbed by the substrate and underlying ROC control.  We received these mirrors and they are going through our metrology suite.

For our laser-based optical metrology setups, the I&C group connected the hutch interlocks to the laser personnel safety system (LPSS) and provided jumpers from inside the hutch to the stepper motors for the laser damage tester.  We need to provide them with connectors to our stepper motors to finish.  Next week we'll install the beam transport optics.

We had Prof. Y. Wu from the Duke University FEL program tour the labs where we do optical metrology.  The Duke FEL is working in the UV and DUV portions of the spectrum, and we plan to collaborate with them as we begin operating in that spectral region.

Other Activities:

We continued progress on the cryo-mirror project.  Chris Gould finalized designs for a number of components, in particular the macor thermal break.  This part will be manufactured by an outside vendor and delivered before the end of August.   Other components should be complete by the end of August, leaving approximately 10 days to prepare a 3" optic for installation at the FEL, tentatively scheduled for mid-September.  In the meantime, testing of an in-house 2" mirror with cold nitrogen gas can begin at the mirror test stand, looking for anything unforeseen related to cold mirrors.

On other fronts, (1) the drive laser was re-aligned to increase power (thanks Shukui).  The laser cavity seems to be drifting slowly over the summer. The EO cells were checked, the second cell was causing beam instability at high repetition rate CW running. This EO cell will be replaced when a new cell arrives. (2) Shukui continued his study of gain switched diode lasers, this time using a step recovery diode (SRD) at low repetition rate 75 MHz. The SRD produces a better pulse shape, but the phase noise is higher compared to 750 MHz operation and optical pulsewidth is still longer than expected.

(3) a meeting was held to discuss plans for installing the advanced drive laser into the accelerator. Near term focus on identifying action items.  At the moment, Shukui concentrates on installing an EO cell at a low power region of the ADL, to eliminate thermal drifts at EO and hopefully create better extinction of ghost pulses.

Terahertz:

It was a particularly busy and exciting week in the THz lab, with two user groups performing tests testing the exposure effects to a high power THz beam.  The Brooks AFB group arrived to complete all of their training on Tuesday and to begin setting up their experiments.  In preparation for this, we performed numerous focus tests to characterize the THz beam profile before performing exposure tests on the tissue surrogates.  The exposure tests were performed on Wednesday and Thursday, and in spite of having to deal with a power failure, the machine operators all did a great job of recovering the beam and keeping us on schedule to finish the Brooks tests within their allotted beam time. 

The tissue surrogates were all synthetic materials that have been used extensively for exposure tests at other wavelengths, and the tests involved measuring the temperature rise during the exposure using a FLIR camera.  Visual analysis was also performed by several of the team members independently on each exposure.  Their initial observations with respect to the temperature rise and damage levels indicate power levels similar to our calculations.  In the end, the tests went very well.  We were able to complete all of the scheduled tests and much was learned by both the Brooks group and us to help prepare for the next phase of tests. 

The week is wrapping up with the first biological tests in the THz lab where Frank Lattanzio is exposing Ephyrae jellyfish and polyps to different levels of THz power and analyzing their response after the exposure.