# MEMORANDUM

To:		Distribution

From:		F. Dylla/grn

Subject:	FEL Upgrade Project Weekly Brief  -  October 9-13, 2006

Date:		October 13, 2006

Highlights:

We are continuing tests of our first cryocooled (50k) optical cavity mirror. In the last two weekly reports, we noted that we have successfully lased at cw output powers of 1 kW, but an observed vertical oscillation of the optical mode was preventing us from pushing the power higher.  We were initially stumped at the source of this motion because the optical diagnostic system for the optical cavity was telling us that the mirror motion was negligible. However, after some excellent detective work this week we determined that the mirror was indeed oscillating at a 150Hz rate and the driving term appeared to be the helium gas flow in the cooling loop.  While we continued other FEL measurements this week, the optics group designed a damping system for the mirror and it is being installed today. We are also shielding temperature sensors on the cryocooled mirror assembly which should also improve the performance of the mirror at higher powers. (Details are given in the Operations and Optics Sections below). 

Prior to the end of week shutdown for the above alterations, we spent some time improving the "match" of the accelerator to the wiggler section and into the recirculator, conditioned the driver accelerator for high current operation (up to 6.5mA), and ran 
a shift of THz operations.  During the latter run a very important set of THz absorption  measurements was obtained for materials of interest to defense applications. These measurements set guidelines for the development of THz imaging devices 
and other spectroscopic applications. 

Next week we should be bringing the FEL back on line late on Monday or Tuesday depending on the cool-down of the cryomirror assembly. 

Management:

We completed our Navy project financial reports for the month of September and forwarded them to the DOE and ONR project offices. 

On Monday, Oct. 16th, the FEL project management team has a meeting scheduled with our ONR and NAVSEA program managers to confirm the technical scope, budget and schedule for the FY07 portion of our 3 year (FY05-07) MOA with the Navy.  We will also discuss the preliminary agenda for our annual program review which is scheduled for Jan. 17-19, 2007 at Jefferson Lab. Final arrangements and a briefing book were prepared for the Monday meeting. 

Our collaborators at EVMS and the NIH proposal coordinating team held a conference call with the NIH program manager who oversees the interdisciplinary research center proposals in NIH's National Center for Research Resources (NCRR). Our pre-proposal was given excellent marks on the proposed science, but it did not make the cut from the 300 submitted applications to a set of 16 that will go forward to full proposals. We were given good advice on moving forward with a different collection of revised proposals from the collaboration for submission in 2007.  A revised program plan is being prepared by the coordinating committee that will be distributed next week to the full collaboration. 

JTO Programs: 
We began assembling the monthly report for the JTO on our two current programs: the Advanced Deformable Mirror and the Short Rayleigh Range FEL Operation activities. 

Florida State:
We were able this week to perform PARMELA modeling of the injector at Rossendorf as an ersatz version of the injector we intend to build at FSU.  Most operational parameters of the injector were confirmed as agreeing with published measurements from that system and we are able to determine sensitivities to parameter variations from the baseline.  We also established a WBS of the FEL to level three for purposes of costing the system for the NSF proposal and verifying completeness of the design.   A conference call was held to discuss procurement strategy and options.   Further discussions with the Florida State U. procurement office will be required before a definitive plan can be adopted. 

Michelle Shinn attended the annual meeting of the Optical Society of America (OSA) to present an invited paper entitled, "High average power optical systems for the Jefferson Lab FEL".  She also was given a tour of the DOE-funded Laboratory for Laser Energetics, with the specific goal to learn more about their facilities and techniques for optics deposition and metrology.

Operations:

As of last Friday we were still trying to figure out why the FEL optical mode was oscillating.  We measured the electron beam position at several locations and found very small beam motion at 29 Hz but it was not enough to explain the mode movement.  We also found that the mode, when aligned with our alignment HeNe, was not centered on the mirror.  Either the mirror was mis-centered or the HeNe was mis-aligned.  We checked the HeNe with respect to the quad-centered electron beam position and found that the HeNe was mis-aligned.  When the electron beam was carefully quad-centered and the optical mode was centered on top of the electron beam we found that the optical mode was centered on the mirror.  This did not affect the mode oscillation at all however. 
   Since neither the OCMMS camera nor the center wiggler viewer camera showed any mirror movement we concluded that either the mirror was not vibrating or it was vibrating at some harmonic of 30 Hz.  If the mirror vibrates at a harmonic of its frame rate you don't see any motion in the image.  We then worked on getting the position sensitive detector (PSD) in the OCMMS working and found a 150 Hz oscillation.  This frequency is consistent with the observation that the mode moves slowly when the macropulse repetition rate is 30 Hz but breathes when the macropulse rep. rate is 60 Hz.  The macropulse repetition rate must be a sub-harmonic of the oscillation frequency to move slowly. 
   Once we knew that the mirror was oscillating, the work turned to trying to find its source.  We tried lowering the He flow on the mirror and looking at the response both on the OCMMS and on an accelerometer on the mirror can.  The accelerometer signal was dominated by a signal at about 450 Hz, which is close to the turbine frequency for the CHL.  There was also a 150 Hz signal but it did not vary much in amplitude as the He flow was varied.  The 450 Hz signal declined rapidly with flow.  We eventually looked at the piezo pusher output and found that the mirror vibration could be seen on that.  When the flow was shut off the 150 Hz vibration went away, indicating that the flow was the source of the vibration. 
   Even with the oscillation it was possible to better optimize the match to the FEL.  We optimized this and found an exhaust energy spread that is comparable to that of the room-temperature output coupler.  The average efficiency is lower however since the laser is not lasing well when the optical mode is mis-aligned. 
   After analyzing the vibration, decided that damping the mode would be the best approach for remediation.  While developing the damping mechanism we worked on operator training. 
   Though we pushed the power up a little bit this week, it was limited by mirror steering in the cryomirror.  We decided that this was due to absorption of the IR light in the Kapton tape holding the diagnostic temperature diodes in place.  The power absorbed in the cryo-systems is quite large. These sensors will be shielded during our intervention into the optical cavity system today.
   We also worked on improving the match.  With the electron quad centered we were able to optimize the match to the FEL.  The detuning curve length was as long as 8 microns, which is quite long for this wavelength.  The measured gain is 63% assuming 20% losses but we could not measure the losses due to ringing in the measurement circuit.  We saw up to 1 kW of light downstairs with this configuration. 
   Since the power was limited by mirror steering we decided to try pushing the current.  With some coupler conditioning we were able to push the current up to 6.5 mA for the first time in several months.  The system ran quite stably at 6 mA.  With some more conditioning we should be able to push this higher. 
   Though we are not yet able to deliver the FEL light upstairs we are able to transport light for THz users.  We recertified the lab on Tuesday and ran beam for THz users on Wednesday afternoon.  The system ran stably for hours at 1.25 mA with full CW or with lower duty cycle to lower the average power on the THz detectors. 
   We shut down early to work on damping the mirror vibrations in the cryomirror and to realign the HeNe lasers used to align the optical cavity.  The optical mode should be well aligned with the electron beam, which should make setup much easier. 
   Finally we spent some time this week training more staff in setting up the accelerator and doing a "miniphase" procedure, which is used daily to set the phases in the accelerator and bring it back to where it was last phased using the injector phasing procedure.  As usual, exposing more people to the procedure produced valuable suggestions on how to improve it.

WBS 4 (Injector):

This week the photocathode gun delivered up to 6.3 mA for tens of minutes and 5+ mA for a few hours of CW beam. On Thursday the photocathode was re-cesiated and delivered 82 Coulombs and 63 hours for FEL ops since the last re-cesiation back in September 19th. Polishing of the molybdenum anode plate for the new gun resumed this week and a new anode for the field emission suppression film testing chamber is also being polished out. The vacuum chamber for the new gun was cleaned up in preparation for vacuum firing. 

We want to welcome Deepesh Koppunuru, a graduate student from ODU who will be working on his M. Sc. degree extending the PARMELA model from the injector to the wiggler to study longitudinal space charge effects.

WBS 5 SRF:

High current cavity update: 
    We passed another milestone last week with the arrival of the  dies for the 750 MHz Ampere-class cavity prototype. We pressed an  aluminum half-cell just to check them out and will be pressing a  copper single cell shortly to check the cell profile and frequency.  This is the first real hardware for the next generation MW class  machine. Up until now we have been working with scale models and  simulations. If the copper model is acceptable we will move on to the  750 MHz niobium cavities, culminating later this year in a full-size  5-cell model that will be the largest cavity ever produced by JLab.

WBS 6 (RF):

RF – Except for the Drive Laser pick-off, the installation of the Phase Monitoring system’s hardware and software are complete and the debug process has started.  The Drive Laser pick-off requires the design and fabrication of a high gain, high frequency photodiode and amplifier.  It will be several weeks before it will be ready to install.

The first try to automate high peak power pulse processing the power couplers for the Quarter cryomodule was done this week with promising results for one cavity.  The waveguide vacuum signal will need to be “cleaned up”, but the technique looks promising.

The user interface to Upload/Download the various RF parameters was rolled back to an older more convenient version.  The new version is still available if needed for changing a few parameters on multiple RF Control Modules.

WBS 8 (Instrumentation):

Time was spent this week involved in FEL operations.  Specifically, we focused on training to perform the "mini-phase" procedure.  While performing the mini-phase procedure we took the time to complete a rough draft procedure that is currently being reviewed and assist with the training.  In addition to this general training we were able to observe first hand a bug in the pulse controller EPICS software which has been fixed and will be implemented in the next reboot of iocfel10.  Also discovered this week were some minor changes required to the User Lab EPICS screens, specifically, the Alignment mode readback message from the permit chassis.  These too will be fixed in the reboots scheduled for this week-end. 
   In preparation for further system documentation, an FEL System Layout Template has been crated in Auto CAD, this template will be used to keep track of the locations of system components.  Additional refinements have been made to the EPICS-to-Devlore data bridge tools. We now have system performance data being achieved for online retrieval for the RF systems, the drive laser system, the BPMs, the LPSS and the Vacuum system in addition to the regular FEL OPs data.  The vacuum pvs that were being reported to devlore were being truncated, this was fixed.  EPICS bit values are now transmitting correctly.  We are modifying the embedded BPM process variables to make them consistent with the other signal names and to ease the EPICS to devlore process for the BPMs. 
   In response to the recent network security audit that was conducted at JLab, a cyber security task team has been formed to carry out the necessary actions which are required to meet the new laboratory network security standards.  Time was spent this week with the CC folks in preparations for the actions with will affect the FEL. 
   We also took advantage of the cryo mirror test to upgrade the LPSS in User Lab 2. The new system is operational in Labs 2 & 4, with Lab 5 not far behind. Lab 5 will be used to commission the new LPSS master, this work will be done during the Dec/Jan down. A decision will be made next week on when to bring lab 1 offline and convert it over. The time to convert is ~ 2 weeks. 
   Work continues on the revision of the Single Board IOC Module and the software refinements.  There are several routing issues that are being taken care of and then this PCB will be ready to go for the next revision.  The necessary parts for this revision have been ordered to complete 20 pieces.  We've also ordered parts for the General Purpose I/O card, which came in this week.  The first board is being piecewise assembled and tested.  So far the board has passed initial power testing.  The dimensions of the PCB were all verified to be correct.  The front panel for this PCB has arrived and the dimensions of this were all verified to be correct.  The front panels are ready for a production order, provided we don't decide to alter the PCB.  The first Beam Viewer Control Card has been completely populated, power tested, and successfully programmed.  The front panel for this board has arrived and verified to be ready for the production run.  We assisted in moving, numerous tables, machining equipment, and various parts over from the test lab. 
   Effort continues in Lab 5 for the LPSS installation.  The door interlocks, magnetic locks, access indicators, crash and exit switches have all been connected and tested for function. Cabling for the smoke alarm, dump klixon, mirror cassette and shutter control have also been installed.  Additional various items were also ordered to continue LPSS installation for the other User Labs 
   A major amount of time this week was spent constructing the air cylinders needed to support the optics group.  A total of nine assemblies and have been 
tested and are ready for use.  Most still need the air fittings that are placed on the MAC valves but those will be put on as needed. 
   THz work also resumed this week.  Testing began on transmission through various materials and basic set up after the construction group built and installed a floating table inside the hutch.  The linear stage is setup in the hutch and is ready for imaging.  Mike Kelley's Excimer Lamp was moved from Lab 1 and mounted in Lab 5.  The power supplies and all associated equipment were also moved.

WBS 11 (Optics):

Much of this week's results on our primary activity, cryomirror testing, is reported elsewhere.  This section focuses on the causes of the absorbed power mentioned in last week's report.  Analysis of the data collected on Oct. 5&6 (calorimetric, as well as mirror steering and cavity length adjustments) indicated that the power absorbed was not due to the mirror, but in other components.  More specifically, photographs of the installation as well as data that showed as much temperature rise on the input temperature transducers as the output transducers all pointed to the use of polyimide tape to secure the transducers as a major source of this absorbed power.  This is being addressed as this report was written.

Observations of a loss in power transmitted upstairs while operating with the cryomirror led to speculation that since dn/dT was greatly reduced, so was the index of refraction.  Such a reduction would change the divergence from the laser, and hence cause loss.  However, a recent (2002) conference proceedings report provided data that conclusively showed the index of refraction changes very little (about 0.05%) upon cooling to 50 K.  We now believe the loss of power is due to the oscillating laser mode not being fully intercepted by the beam dump.

We received our new 1.06 micron outcoupler mirrors early this week and they are going through metrology.  These mirror's coatings are especially designed for operation not only in the NIR but also in the UV (355 nm).  Laser measurements at this short wavelength will advance our understanding of the performance limits of the FEL.

This week we characterized the OC cavity mirror motion. Using the Optical Cavity Mirror Metrology’s (OCMMS) Position Sensitive Detector (PSD) we where able to see a ~150Hz oscillation. This frequency correlates to the observed motion of the mode on the OC mirror. The PZT’s on the end of the cavity steering motors also provides a good means to measure oscillations. One source of vibration appears to be the He gas flowing through the hydro-formed bellows. Another source is the He transfer pipe that was loosely resting on the floor of the vault. Some experiments were conducted to test vibration mitigation schemes. We plan on make the following changes: (1) Adding a lead strap from the pitch ring to the yaw plate. This should provide a strong damper to the vertical oscillation. (2) Replace the ‘L’ bracket that supports the He lines closest to the mirror with a gusset bracket. (3) Add Macor supports between the input and return tubes. (4) Wrap aluminum foil around the bellows. (5) Remove the cool-down diodes. The diode wires are believed to be the source of mirror steering through scattered light absorption. (6) Adding a copper sleeve to the back of the mirror to direct the strongly diverging harmonic light away from the OC vessel. We will also add a 1.6um camera to the HR mirror to observe the fundamental mode on that optic. Monday afternoon the Advanced Drive Laser’s oscillator lost modelocking. The oscillator was fixed but the system has not fully recovered. We expect the laser will be fully optimized by early next week. We will continue with EO cell testing next week.

Terahertz:

On Wednesday, we had a ½ shift of dedicated beam time for THz studies, which we took advantage of to take beam profile data to measure the trajectory and divergence of the beam when it leaves the beamline.  We also used the beam time to make transmission measurements on materials of interest for defense applications.  These measurements were particularly important for the development of THz sources and imaging technologies

While our Spiricon Pyrocam III is not sensitive enough for the transmission measurements described above, it does provide a means for taking the beam profile data necessary for characterizing the beam trajectory and divergence in the lab.  Wade Brock is helping with this for his senior thesis project and performed much of the work to setup and align the linear stage used to control the camera position.  Using that system, we were able to measure the beam trajectory before collimation and we are working on developing the software to analyze the data.

We also made more progress in improving the lab and hutch setup to accommodate the new vacuum systems that were moved onto the optical table last week.  We raised the table up to the proper height for the optical axis of the vacuum boxes and had an electronics shelf built over the table.  The shelf allows all of the electronics, computers, and controllers to be moved off of the table, and signal and control cables no longer have to be routed across the table, allowing the entire work surface to be used for testing.