# MEMORANDUM

To:		Distribution

From:		George R. Neil

Subject:	FEL Upgrade Project Weekly Brief –May 14-18, 2007

Date:		May 18, 2007

Highlights:

We continued to take measurements of the limits of high power fluence on the FEL mirrors.  These highly successful tests have essentially shown the capability of this approach to meet the requirements of the next phase FEL.

Management:

Steve Benson and George Neil attended the FEL TAWG meeting in Santa Fe. They presented an update on our program status and plans and justification for a high power amplifier test which could be performed within 2 years by utilizing the UV leg of the Upgrade.  The primary advantage of such an approach would be the side-by-side comparison of performance of the oscillator and the amplifier providing a solid set of measurements to benchmark against simulation codes.

While Steve and George were in New Mexico, Gwyn Williams and Mike Kelley ran the 21st FEL User Meeting at JLab with about 60 attendees covering past and proposed measurements utilizing the FEL.  The meeting had an exciting and full program.  Several talks described the facility at JLab and also the 4GLS project at Daresbury.  The research talks covered both basic and applied areas, and were followed by facility tours.  A poster session presented by local students preceded dinner.  There was also an associated meeting of the FEL Program Advisory Committee.

Operations Summary: 
   This week's operations were devoted primarily to cryo-optics high power tests, with extremely exciting results, see the risk reduction section for details.  Secondary programs supported an internal user (P. Evtushenko) who worked on a setup for measuring the electron bunchlength at the THz chicane, and NASA and THz users.  Please see these reports for details.
   The hardware remains in reasonable condition.  For some reason, one of the quarter cryomodule's Fast Shutdown chassis latched when we shut down for a Controlled Access at the end of Monday's shift.  It was remedied off-shift with no loss of beam time.

Bunch length diagnostics

On Wednesday we made good progress evaluating the possibility of doing bunch length measurements with the help of the Michelson interferometer at the “THz suppression chicane” aka debunching chicane. Essentially these are the same measurements we have done previously in User Lab.3. The motivation is to have the Michelson interferometer setup at the THz chicane to be able to do the measurements continuously.

We had the interferometer installed and aligned at the chicane. First running pulsed beam we measured the amplitude of the pyroelectric detector installed in the interferometer as a function of the mirror position. With the 1 ms long pulses and the bunch frequency of ~4.678 MHz the maximum the amplitude of the detector signal was ~ 4 V.

Having the mirror fixed at that position, we measured the amplitude of the pyroelectric detector and the amplitude of the Golay cell installed in the Happek device as a function of the vernier cavity gradient, i.e., changing the bunch length. Figure 1 shows the two measurements side by side. As one can see, the two measurements track each other very well. We consider that as a confirmation that the signal seen on the pyroelectric detector is due to coherent synchrotron radiation, i.e., is related to the bunch length.

Fig. 1: Amplitude of the signal of the Michelson interferometer detector and the Golay cell of the Happek device as a function of the vernier cavity gradient

Next we measured the spectra at different gradients of the vernier cavity. The spectra measured at gradients of 5.5, 5.6 and 5.7 MV/m are shown in Fig. 2 side by side. From previous measurements we know that the minimum of the bunch length was at 5.7 - 5.8 MV/m. As one sees in Fig. 2 the spectra is distorted a lot by what is most likely atmospheric absorption. We are working now on figuring out what exactly those lines are. The absorption lines make the bunch length reconstruction difficult and very inaccurate. We would need to put the interferometer in vacuum chambers which also have to include the path from the vacuum window to the interferometer. We also can put a chopper in front of the interferometer and watch for changes of the detector signal amplitude, even without the scanning interferometer, as we are looking at the Golay cell when running pulse beam.  The pyroelectric detector, however, can be used when running pulsed as well as CW beam.

Fig. 2: The CSR spectra measured at different gradients of the vernier cavity

Injector:

The DC photocathode gun has delivered 110 Coulombs and 16 hours of CW beam time during the week. The present cathode QE is about 2.3%. The cumulative since the last recesiation on May 4, 2007 is 210 Coulombs and 34 hours of CW beam time. This photocathode was installed in the gun back in May 2004. It has delivered more than 6 kiloCoulombs and more than 700 hours of CW beam time since then. 

GTS
We have a compact and robust design for the gun Brewster window. It will be a 3 inch view diameter sapphire window brazed to an adapter. The adapter will then be welded to a custom made flange. A request for sapphire viewport quotes will be sent out today. We are nearing down on our options for the best location and a way to mount the optical table inside the GTS vault for the drive laser. Polishing of the moly anode plate continued this week with great progress.

Instrumentation and Controls:

We have once again revisited the multi-pass BPM project in a continued effort to determine a design for these unique locations where the positions of the accelerating and decelerating beams need to be determined separately. The progress this week was to measure the BPM signal properties from one leg (X+) of the IPM1F04A BPM using the high-speed Digital Sampling Oscilloscope (Tek TDS11801B) which is good from DC to 50 GHz and a 10 fs (0.01 ps) sampling interval. In the process of making this measurement, we took the time to develop a method of extracting the waveform data from the 11801B which is limited to GPIB or RS232 connectivity. The captured multi-pass BPM data (amplitude vs time) was externally processed an FFT was performed.  A Task Hazard Analysis was used to coordinate the work and the methods and results are provided in the FELWiki for future review at https://fel.jlab.org/wiki/index.php/BPMs (JLab authentication required).

Work continues on the SF6 GTS reclamation system. We were able to reduce the number of valves from 8 to 7.  After Recovery stage 1, we developed Recovery 1a, which will purge the small air pocket that becomes trapped in section 2-5-6 of the piping.  This will prevent contamination of the SF6 by the air.

We finished a 2-D drawing of the system to determine the number of elbows, unions, couplings, crosses, and tees. A 3’ by 8' optic table was incorporated into the vault which stands on 72" legs near the vent.  It appears that the table will not interfere with any other items and it may be a solution.  Installation is proceeding on the GTS racks; currently cutting access holes in the bottoms to allow wires to pass through.

Electron Beam Transport:

Improvements and Upgrades

SF Sextupole Magnet Testing

• 	The power supply folks received the software license that allowed them to change the control software and fix their scaling problem.  The task is now in Scott Higgins’ hands (not here this week) to continue the software to power the magnets and run them through hysteresis.

Cooled and less resistive Wiggler Chamber

• 	As of this writing, we have not observed the response of the chamber at higher currents than the 2.5 A reported earlier.

Magnetic anomalies

•	No gap cam changes this week.

Gun Test Stand (GTS)

•	We received feedback on the procurement package of drawings and specifications for the Gun SF6 Tanks from the vendors that results in loosening tolerances for various non-critical aspects of the vessels.  The revision to the specification was signed off and posted on the procurement site.

• 	Stephanie Slachtouski finished the drawings of the second-generation solenoid for the GTS that will have the split face pole pieces, water-cooling and integral Haimson style dipole corrector coils.  The drawings were checked and vellums will be signed Monday.  The requisition was signed by George Neil.

•	Matthew Marchlik continued to implement the SF6 Gas Transfer System.  He gathered information and refined the valve logic to simplify the system.  He will start layout next week.

• 	We continued progress in laying out the simplified Brewster window concept for the drive laser beam to the extent that we could order the windows.  Ron Lassiter, who was in training this week, will be able to detail the system next week.

High Power Optics Risk Reduction

This week and last we operated the FEL primarily for the High Q test.  We spent a considerable amount of time trying to determine if the mode sizes, as determined by our NIR cameras, was correct.  The reason for this exercise was that our measurements of the mode size on the outcoupler (OC) was ~ 30% smaller than expected, based on a cold cavity mode calculation, while the mode on the HR mirror was closer to the calculation.  Measurements with the FEL operating at 1.6 um confirmed we were operating in a linear region, and with white light illumination, the size of the mirror. We also removed the camera in question and confirmed that our calibration technique was good to ~ 5%.  So we accept these values.  To date, our highest intracavity power is 78 kW (apologies for a factor of 2 mistake in the 05/04 report), with a resulting irradiance on the OC of at least XXX kW/cm^2 (>100 kW/cm^2).  The irradiance for the HR continued to be lower, still of order YYY kW/cm^2.

Since the last report, we lased on a new high reflector (HR).  This HR, like many we have used at other wavelengths, has a metal layer deposited on the substrate surface before the dielectric stack is put on it.  The stack is tailored for the presence of the metal.  This optic, when loaded at the intracavity powers and irradiances quoted above, did not have a measurable loss, as determined from our calorimetry.  The upper bound on the loss is about 30 ppm.  We lased on this optic without problems until Friday, 5/11.  We then saw that we had scattering sites, very possibly damage, at several points within the laser mode footprint.  We don't know what caused the optic to do this; we will have to wait until we can remove the optic to really determine what happened.  Suffice it to say that the optic survived hours of operation at +100 kW/cm^2 irradiance before it happened.  Since the increased scatter is limiting our power, we are moving to yet another unused HR and will continue our measurements.

We are also watching the OC mirror and, to date, are seeing no surface changes.  We are seeing a change in the absorption level.  The absorption in the optic started a bit high, at ~ 500 ppm.  Over the course of a day or so it increased to 0.3% and is now at 0.5%.  A hole trap that has absorption in the infrared is a candidate.  We are making measurements in the visible before and after lasing, and observing slight changes, specifically a broad band peaking at ~ 650 nm.  At the time of this report we have taken lower noise spectra before lasing, and will take another spectrum after lasing at high intracavity irradiances.

Optics:

Optics personnel support of the High Q experiment included controlled access support for IR camera and visible camera setups used to measure the spot size on both the HR and OC. A test apparatus was setup in user lab 2 to verify that the measurement technique used on the OC was giving accurate results. A mockup of the OC camera setup was used to verify the fiducials used were giving accurate results with the video processor used to measure the spot size. Work on the lab cassettes for the optical transport included more de-anodizing of parts and more work with the vendor for a replacement linear slide. Work is being started on metrology of two 3" Si optics for the LIPPS Group.

The drive laser has been running well with a temporary replacement of a broken coolant control valve with a manual one. The temperature has been stable.  A new self-actuating control valve has been received and will be put in on the next possible chance. We continued the work on the GTI drive laser setup in the vault and have made preliminary decision on the

location of the optical table. A cost performance analysis on the different laser configurations is being worked out.

Terahertz: 
On Monday and Tuesday this week, we set Harvey Rutt’s double resonance experiment back up.  We tested all of the electronic systems that Harvey has designed to split and amplify the signal from the mid IR interferogram, and the modulations that we are looking to detect at the micropulse frequency.  By all tests, the electronic systems worked well.  We also assembled the new Brewster angle gas cell.  The new gas cell has silicon windows mounted at Brewster angle for the mid IR beam.  The beam port through the cell is tapered to match the propagation of the beam which is focused at the center.  By using tapered ports, the window surface area is also reduced significantly.  The new gas cell worked beautifully; with ~ 95% of the horizontally polarized mid IR beam transmitting through, and there were no signs of fringing effects from surface reflections in the silicon windows.  Unfortunately, the fitting that mates the gas cell to the vacuum system failed, as well as its spare.  This was a very delicate fitting and the stresses were just too great.  This will be addressed in the next iteration of the gas cell design.  Optically, it worked as well as we could hope, and the vacuum connection appears to be the only design change that will be made. 

At the point when the vacuum fittings failed, we were tenuously close to running the double resonance experiment.  We should have gained a few orders of magnitude improvement in S/N with the modifications to the electronics and the gas cell.  The next time that we are able to run this, we expect to have a new detector, which will boost the S/N still more, and the entire beam path until just before the detector will all be under vacuum instead of just purged. 

On Thursday and Friday, Hannan Fersi, from the University of Manchester, and Mark Surman, from Daresbury, made measurements on a large number of samples.  We first tried to see if we could get any kind of mid IR spectrum to look for damage caused by the high power THz beam manifest through changes in the mid IR spectrum.  The concentration of the samples, though, proved to be too high and all of the absorption bands were saturated.  After those tests, we changed the setup to send the THz beam through the FTIR and then through the sample.  Hannan and Mark took THz beam for several hours on Thursday and were able to take THz transmission spectrum on all of their samples.  Today, we will be taking a few final additional spectrum measurements after having let the entire system purge overnight.  After those measurements, we hope to have time to test their variable path length liquid phase cell.  The tests will determine what range of path length through the liquid (water for these tests) still generate usable spectrum. 

At the FEL User Meeting on Wednesday, I presented some of the results from our THz imaging experiments with Jim Kolodzey’s group from the University of Delaware.  The talk seemed to be well received.  Hannan also presented a talk about the work they are performing here this week, and Mark Surman presented the ERLP and 4GLS project at Daresbury.

Word version:  FEL Upgrade Project Weekly Brief – May 14-18, 2007