## Slide 1
Hall A Update
Thia Keppel
Hall A/C Collaboration Meeting
June 2018

## Slide 2: Hall A Projected Experiment Schedule from 1/2017 Experiments in red represent PAC42 “high impact” experiments
Spring | Fall | Spring | Fall | Spring | Fall
DVCS –I/ GMp | DVCS –I/ GMp |  |  |  | 
 |  | Ar(e,e’p) | 3H/3He group |  | 
 |  |  |  | 3H/3He group | TBD: APEX PREXII CREX A1n DVCSII
CY
2016
CY 2017
CY
2018
SBS 2019?
MOLLER, SoLID 
schedule NOT final
2
run period perhaps to be cancelled

## Slide 3
E12-06-114 DVCS Experiment (see H. Rashad talk)
p0 ’s reconstructed in DVCS calorimeter
100 PAC days approved:
High impact experiment for nucleon 3D imaging program
High precision scaling tests of the DVCS cross section at constant xB
CEBAF12 will allow first time exploration of the high xB region
Excellent coincident time resolution:
250 MHz beam structure
Planned 50% of experiment completed in 2014-2016
Analysis path:
Jun’17: Report at JLab Summer Meeting.
Jan’18: Preliminary results on p0 at xB=0.36
Apr’18: Preliminary results on DVCS
Jul’18 : Short paper submitted to PRL on p0
Jan’19: Letter to PRL on DVCS
Jul’19: Long paper to PRC (DVCS & pi0)
10 MeV
resolution
Notes: Suggested rework
Add bullet on What we are doing
Rolf to find another plot

## Slide 4
E012-07-108 Experiment
Precision Measurement of the Proton Elastic Cross-Section at High Q2
Precision e-p elastic cross-section is necessary to:
  Determine GEp, GMp and TPE contributions at high Q2, in combination with polarization measurements
  Find absolute form factor values for 12-GeV era (SBS) JLab experiments
Preliminary cross-section results are presented below with 5% uncertainty (total)
Final results will be available by spring 2018 with better than 2% systematic uncertainty
See E. Christy talk

## Slide 5
Jefferson Lab Experiment E12-14-012 (see D. Nguyen talk)
Approved in July 2014
Scientific Grade A-
Data taking started in Feb. 2017
Data taking completed Mar. 2017
First publication expected Fall 2017
Data
Simulation
Collaboration of 31 physicists, from 8 institutions, based in USA, Europe and Japan
Spokesman: O. Benhar (INFN), D. Day (UVA), D. Higinbotham (JLAB), C. Mariani (VT)
A measurement of the Argon spectral function
Fundamental nuclear physics observable critical to new generations of neutrino experiments such as DUNE and MicroBooNE
A multi-disciplinary effort that promotes a synergy between nuclear theorist, experimentalists and neutrino physicists.

## Slide 6
Tritium Experiment Group Preparations
Four experiments approved
  2 PAC 40 “high impact”
Successful ERR March 2016
Preparing for Fall run
  Graduate students, postdocs on site and ready
6
Installation currently underway
  Target vent system
  Target and safety systems
  Scattering chamber rotation
  Target installation platform

## Slide 7
Stationary fence upstream of target
Retractable fence rotates with each HRS arm
Inner ring 25 feet in diameter
Underpass restricted by fence on each HRS arm
New restrictions…
Very likely there will be new/additional general Hall training and access restrictions, CANS
Within ”the fence” very restricted access (target group, Hall technical staff)
For this + constrained scheduling, plan to MINIMIZE accesses
Stay tuned for a ~mid-late Summer email….

## Slide 8: Beyond 3H
    Polarized 3He target improvements and continued development
    Two capital equipment projects
        Phase I upgrade of existing target
          Implementable in either Hall
          Convection cell
        Phase I could be installed with ~6 month notice
        Phase II (SBS GEn type) design frozen as of Summer 2016
          Convection cell
          Dual pumping
          60 cm
          Metal end windows for high current
        Phase II (SBS Gen type) ready by June 2019
7

## Slide 9: Beyond 3H
    PREX2/CREX
      Successful ERR May 2017 (some work to do)
      Combined target chamber, shielding design, new target position reduced current in septum
      Computation fluid dynamics for target design, target heating tests planned
      Parity beamline diagnostic tests during DVCS/GMp
      Polarimetry – Moller now removed from Hall for Kerr effect measurements, new target ladder design and installation (Temple)
      Regular parity quality beam meetings continue (led by R. Suleiman, accelerator)
7
Scattering Chamber
Collimator
Septum
Septum Support
Resistive Q1 Magnets

## Slide 10
APEX
- The septum magnet is in the Hall, ready to install vacuum channels and field test.
- Last part of the vacuum system - the extension box - will be ready in a week and shipped by air
- Considering HRS DAQ upgrade (replacement of the delay lines by fADC for GC+S2+S0) in coordination with Tritium

## Slide 11: SBS
Project started FY2013
  Successfully closed out June 2015!!
  Successful GMn ERR June 15,16 (some work to do)
Spectrometer, Infrastructure, ECAL work at JLab
GEM construction at UVA, INFN and HCAL Hadron calorimeter from CMU now at/arriving at JLab
Coordinate detector from Idaho State, CNU on site
Just approved a new run group proposal, Measurement of Kaon Structure Function through Tagged Deep Inelastic Scattering (see K. Park talk tomorrow)
8
CDET module constructed at JLab
Hadron Calorimeter modules at JLab
SBS equipment in JLab test lab

## Slide 12: MOLLER
    Successful Science Review September 2014
    Director’s cost, schedule, technical review December 2016
    CD0 January 2017, but project “paused”
    ESR-II was funded, but funds (~$8M now being re-rerouted to CHL upgrade)
    Supporting ongoing magnet and collimator development work at MIT
    Some polarimetry and parity beamline instrumentation was tested symbiotically to Hall A DVCS/GMp running
9

## Slide 13: SoLID
    Director’s Review Feb. 2015
    Updated pCDR submitted to JLab Director’s Office May 2017
      Currently under consideration
    Science presentation to new Director May 2017
    Looking towards Science Review in CY 2018, CD0 in 2020
    Continued optimization
    Magnetic field analysis
    Support structures
    Data acquisition
    CLEOII magnet acquisition
    Backgrounds and simulation
    Detector pre-R&D
    Another run group proposal for upcoming PAC is under consideration, Transverse Target Single-Spin Asymmetry in Exclusive Pi- Production (G. Huber)
      submitted a similar proposal last year
10

## Slide 14
Rosenbluth Separation of the pi0 Electroproduction Cross Section off the Neutron, M. Mazouz et al., Phys. Rev. Lett. 118 (2017) no.22, 222002
First Measurement of Unpolarized SIDIS Cross Section and Cross Section Ratios from a 3He target, X. Yan et al., Phys.Rev. C95 (2017) no.3, 035209
Extraction of the Neutron Electric Form Factor from Measurements of Inclusive Double Spin Asymmetries, V. Sulkosky et al., arXiv:1704.06253, submitted for publication
A Glimpse of Gluons through Deeply Virtual Compton Scattering on the Proton, M. Defurne et al., arXiv:1703.09442, submitted for publication
JLab Measurements of the 3He Form Factors at Large Momentum Transfers, A. Camsonne et al., arXiv:1610.07456, submitted for publication
Am I missing anything?
Hall A Publications in 2017
(Hall results only – more from other staff activities)

## Slide 15
New Postdoctoral Fellows
  Holly Szumila-Vance (C)
  Marco Carmignotto (A)

## Slide 16: PARTY!!
At my house, 6:30 tonight
Flyers on coffee table
All welcome/encouraged – the more the merrier!