## Slide 1: Beam Profile Monitor
Status
Immediate Objective
Materials needed
Projections
Conclusion
                Anthony Tatum
                University of North Carolina Wilmington

## Slide 2: Status
Located in trailer 94 B
Good condition from first observation

## Slide 3: Objective
Set up DAQ
Test all channels (x,y), data cables, high and low voltage cables
Evaluate PMT’s, Amplifier, Discriminator
Possible Problems
  Optical leakage
  Loose connections
  Faulty sub-system

## Slide 4: Materials Needed
Signal Cables
High and Low voltage cables
High and Low voltage power supply
DAQ system
Carl Zorn
Electronics Group

## Slide 5: Projection
Set up entire system for testing
Determine functionality and identify problems if they exist
Expected Completion Friday, July 16th

## Slide 6: Conclusion
We’ll have the best looking Beam in town!
Anthony Tatum
atatum@jlab.org
910 538 5975