## Slide 1: User Facilities 2016 Users Group Board of Directors Update
Akers/Experimental Nuclear Physics January 14, 2016

## Slide 2
Experimental Nuclear Physics
Ongoing Projects / Injector Test Facility
Akers/Experimental Nuclear Physics January 14, 2016
Will be used to polarize Hall B HDIce Targets
Scheduled for Completion Late 2016

## Slide 3
Experimental Nuclear Physics
Ongoing Projects / Injector Test Facility
Akers/Experimental Nuclear Physics January 14, 2016
Outer Shield Walls are Installed
Electrical Systems are Being Completed
Beamline Installation Continues

## Slide 4
Experimental Nuclear Physics
Ongoing Projects / Counting House Improvements
Akers/Experimental Nuclear Physics January 14, 2016
Second Floor Conference Room Complete
Furnished as Specified by UGBOD 2015

## Slide 5
Experimental Nuclear Physics
Ongoing Projects / Counting House Improvements
Akers/Experimental Nuclear Physics January 14, 2016
By popular demand, a ladies room has been added to the building AND a sign has been installed identifying it as such.
Lesson Learned: Having a ladies room without a sign, is the same as having two men’s rooms.

## Slide 6
Experimental Nuclear Physics
Ongoing Projects / Counting House Improvements
Akers/Experimental Nuclear Physics January 14, 2016
Low-Profile Consoles have been procured for Hall C Counting Room
Installation will be completed this Spring

## Slide 7
Experimental Nuclear Physics
Ongoing Projects / Utilities Infrastructure Modernization
Akers/Experimental Nuclear Physics January 14, 2016
Electrical Upgrade is Complete
Communications / Cooling Upgrades Continue
Earth moving work will be completed by March 2016

## Slide 8
Experimental Nuclear Physics
Ongoing Projects / Material Staging
Akers/Experimental Nuclear Physics January 14, 2016
Draft Experimental Staging Plan Through 2025

## Slide 9
Experimental Nuclear Physics
Ongoing Projects / Automatic Flood Gates
Akers/Experimental Nuclear Physics January 14, 2016
Automatic Flood Gates have been procured for Halls A, B & C
Installation will be performed in FY-16

## Slide 10
Experimental Nuclear Physics
Future Projects / EEL Renovations & Improvements
Akers/Experimental Nuclear Physics January 14, 2016
Update Interior Surfaces
Relocate Work Areas for Optimal Use
Improve Interior HVAC/Mechanical Systems

## Slide 11
Experimental Nuclear Physics
Future Projects / Technical Staff Facility
Akers/Experimental Nuclear Physics January 14, 2016
Expansion to the Existing Chalet
Places Technical Staff Adjacent to Halls A, B & C, and Counting House
CONCEPT ONLY