## Slide 1: Computing Update Data Analysis (farm) for 12 GeV User Group Board of Directors Meeting Chip Watson Scientific Computing, Deputy CIO
Outline
  Data challenges, farm capacity growth
  Plans for petabytes
  Workflow & related topics

## Slide 2: Quick Overview of Expansions
FY14:
Not much happening. Improve software & operations.
FY15:
First major 12 GeV farm upgrade (5K-6K cores)
FY16:
Major LQCD upgrade
Second major 12 GeV farm upgrade
(tbd) Add second tape library

## Slide 3: Data Challenges for 12 GeV
Goal:
10% scale 24 months in advance
25% scale 18 months in advance
50% scale 12 months in advance
100% scale 6 months in advance
Test everything downstream of data acquisition
  transfer of data from hall to data center
  near-live analysis (data buffer on disk)
  push to tape
  pull from tape + offline analysis

## Slide 4: Data Challenges for 12 GeV
Farm / LQCD node sharing: move nodes
Hall D: online at 5000 cores May 2015
  10% done
  25% Feb 2014, will loan 1K+ cores, so farm is at 2.2-2.5K, with Hall D using half, so simulating real competing load
  50% late summer 2014, will loan 2K – 2½ K cores, and might allow ongoing use of 1000 cores until FY15 cluster comes online
  100% January 2015, new FY15 farm nodes go online, support final data challenge

## Slide 5: Offline 2014 Evolution
Workflow tools
  define & track a “workflow”, consisting of many jobs, tasks, file I/O operations
  auto-retry on failed jobs
  way to query (or see online) how much progress the workflow has achieved
  add / remove tasks from workflow as it is running
Write through disk cache
  never fills, overflows to tape
  can be used by Globus Online WAN file transfers to write to Jlab tape library
Stage-out unused work disks