# MEMORANDUM

To:		Distribution

From:		F. Dylla/grn

Subject:	FEL Upgrade Project Weekly Brief  - April 10-14, 2006

Date:		April 14, 2006

Highlights:

This was a productive week for high power operation of the FEL Upgrade. We obtained a new world’s record of 4.2 kW for cw operation at 1.6 microns. The control room data copied below shows that we were able to hold the machine at cw operations for an hour so that we could collect data on mirror heating, scattered light and long term stability.  The FEL delivered over 10 MJ during this period.   Today we are studying high power cw operation at 2.8 microns, with the output power peaking at 6 kW.

In both high power runs we are investigating various near-term experimental limits to the power that vary and interplay between: heat losses in the optics, pressure rises in the optical cavity due to gas desorption from stray light, and some beam loading effects in the accelerator. Details are given in the Operations Section below.

On evening shifts we devoted another shift to the low-level rf control system development and a production run for NASA for carbon nanotubes.

Quite a bit of press attention was generated for our colleague, Dr. Rox Anderson at Harvard’s Wellman Center for Photomedicine and the FEL team with a joint press release on the recent “fat burning” experiments using the FEL at 1.2 and 1.7 microns for differential heating of fat tissues.  The press release can be found at:  http://www.jlab.org/news/articles/2006/zap.html

At our press time, the release has been picked up by more than 25 media outlets.

Management

On Monday, April 10th, we were visited by the Dr. Janet Fender, the Chief Scientist of the USAF Air Combat Command, along with 7 members of her staff. To keep up our

Joint Services activities, we were joined during the USAF visit by our ONR Program Manager, Quentin Saulter.

We took advantage of Mr. Saulter’s visit to have a brief review of project cost-performance goals for the second half of FY06 with the Project Management Office and the JSO contracting officer.

As of press time we are working with our colleagues at EVMS to complete our submission of a proposal to NIH for an Interdisciplinary Research Center based on bioscience applications of the FEL. The proposal is being submitted by a team from nine institutions led by EVMS and three other medical schools (Harvard, GWU and UVA).

Two hours of running; most recent time to the left.  The dark blue trace is beam current at 10 mA full scale showing > 5 mA current for over an hour.  Red is FEL Power, 10 kW full scale showing  4 kW for more than 1 hour at 1.6 microns.

The strip below shows another 2+ hour run.  We brought it up to 6 kW (far right) then tried several mirror settings (center) before settling in on a stable setup (left) that ran ~6 kW for an extended period (~ 20 min).  Laser power is red, 10 kW full scale.  The blue is beam current 10 mA full scale.  The limit in this case was ultimately a vacuum trip in the beamline;  the gas pressure gradually increased to the trip point due to heating from scattered light in the optical cavity.

Operations:
   After a cesiation on Monday we came up and tried out the new 1.6 micron mirror.  It lased quite well, producing 1 kW with 0.6 mA of current.  On Tuesday we decided to try a power push.  When we ran in January with the original 1.6 microns mirror we could get 3.2 kW with 2.6 mA of current.  We were limited at that time by some RF limit so  we could not push higher.  Recently the power was limited by mirror absorption that started after running a while.  With the new mirror we could run  high current and get higher power.  Indeed we got up to 4.2 kW at 5 mA of current.  When we tried vernier mode we found that the efficiency stayed constant up to about 3 mA and then rapidly went down.  This was not due to mirror absorption but due to some other factor.  There was no evidence of strong mirror heating.  We lased at over 3.5 kW for almost an hour and the cavity was very stable and the cavity length did not lengthen at all.  When we went off the long end of the detuning curve and back the power just came  up to full power and did not overshoot as it does when strong mirror  heating is present.  Nevertheless the efficiency at high current was very low.  It was 1.5 kW/mA at low current and less than 0.5 kW at 6 mA.  We then tried to reproduce the setup from January and were still able to run 3.1 kW at 2.6 mA. 
   On Wednesday we looked at the electron beam at high current to see if  we could find some source of the efficiency falloff.  A lot of data  was taken.  One thing that looked suspicious is a phase noise source at 38 kHz that grows with current.  This is a very bad frequency and could reduce efficiency greatly.  We also looked at THz mirror heating and found that the old and new mirrors have the same THz  absorption of 2 W/mA.   Finally we switched back to the old 1.6 micron mirrors and delivered beam to the nanotube group for the evening. 
   Thursday we recesiated again on Thursday and did some other  maintenance work.  We came back up and verified that the 1.6 micron lasing was reproduced.  Friday is a power push at 2.8 microns.  We  did get back up to 6 kW repeatably and frequently but the scattered  light absorption kept steering the output coupler so it was  impossible to tune.

Some details on our progress with beam phase noise measurements (thanks to Pavel) that are giving us a hint of system changes as we push up the current:

On Wednesday we took some time and systematically measured the phase noise and the raw beam spectrum on the 4F03 BCM, which is right upstream of the wiggler. We have taken the data as a function of the beam average current running at 37.425 MHz micro-pulse frequency at the average beam current from 1 mA through 4.5 mA. We have measured the phase noise with the help of the Agilent Signal Source Analyzer (SSA). The measurement made at the average current of 3.5 mA is shown at Fig. 1.

Figure 1. Phase noise spectrum measured at 3.5 mA

We do see that the RMS phase jitter increase with the average current. Fig. 2 shows the measured dependence of the RMS phase noise as the function of the beam current. We would need to repeat the measurements at 4.5 mA to be confident in this point. Measuring the raw spectrum of the same BCM we see the side bands at the same frequencies as the phase noise spectrum shows.

The next step in the investigation whether this sort of noise and modulations influence the FEL efficiency we want to measure noise spectrum of the FEL power and to see if in that spectrum we would see the same modulations. We also are thinking of doing the phase noise measurements using another BCM installed in the injector, that could give us an idea what of the modulations we see are coming from the injector and what are picked up by the beam down stream of the injector. We also need to do some calculations to understand how different values of the RMS phase noise and its spectrum would affect efficiency of the FEL.

Figure 2. RMS phase noise as a function of current

WBS 4 (Injector):

We re-cesiated the cathode on Thursday morning. The cathode delivered 141 C and close to 30 hours of CW and pulse beam for FEL ops in only three days. This is almost three times higher than the charge delivered in four days of operation after the previous re-cesiation done on Monday of last week. Still the cathode lifetime is not long enough due to a small leak in the beamline between the gun and the cryounit. We tried to find the leak using Neon because the He background is too high, but we could not get a compressed Neon bottle so Kevin Jordan kindly got us three glass flasks filled with Neon. Unfortunately the glass flasks did not have high enough pressure and we could not see anything in the RGA. We will continue leak checking as soon as the compressed Neon bottle arrives. 

With the kind help of Marcy Stutzman and Phil Adderley from the CEBAF Source Group we activated a GaAs sample, partially coated with aluminum oxide by ODU into a photocathode. This effort is to eliminate chemical anodization of the GaAs wafers that reduces the maximum potential QE when the wafer is cleaned with solvents after anodization. A non-contact mask was used to deposit the alumina in a e-beam deposition chamber. Previous samples showed that the coating leaked under the mask essentially giving null QE. This time we obtained 3% QE and the map shows the shape of the mask, although the transition between bare and coated is not as sharp as one would desire. We will keep testing samples coated with a smaller gap between sample and mask. 

On Tuesday we hosted a safety visit from the DOE site office in our injector lab in the ARC building.

WBS 6 (RF Systems)

This week was a relatively quiet week for RF.  We provided assistance in the control room during high current runs and found that the RF, with the recent parameter adjustments seems to run stably during high current operations.  One of the issues that we are pursuing is the concept of energy shifts as a function of beam current.  The energy shifts being investigated include droop due to the fact that the control loops are finite gain proportional loops which will always have at least a minimal steady state error, non-DC components of energy shift due to phenomena such as phase and amplitude loop oscillations and finally due to first pass – second pass beam interactions (through the cavity gradients) due to lasing induced changes in the energy distribution.  Preliminary data indicates some energy droop, possibly due to phase shifts – possibly due to gradient droop, within the injector that starts at about 3 mA.  Further investigation is necessary to determine if this is a real energy shift or due to some artifact in the beam position monitoring system.

WBS 8 (Instrumentation):

The week was one of hours at high power and multiple wavelengths. This included a very successful run Wednesday night for the carbon nanotubes.
    While we were open yesterday for gun work several of the SEE BPM Electronics front ends had additional attenuation added.  We found that some of the electronics had to much gain and would go into saturation when we ran currents higher than 3mA.  We added 6dB to the front ends of the suspected electronic sets to raise the saturation point to 9mA.  This altered the overall position readbacks that OPs saw until these were rezeroed.  Once this rezeroing occurred the 6dB attenuation is nulled out in the code so the position response isn't altered.  Also this week another set of Embedded BPM Electronics was completed and tested successfully.  We will use this set of electronics to test our new version of code with the server in the FEL. 
    To prepare for the next machine maintenance period the Halo Monitor Targets have been coated four times with the phosphor powder.  It looks like two more coatings will be needed to have the targets ready for installation.  Schematic work continues on the Single Board IOC.  All of the major parts have been selected and placed in the drawing.  The next big hurdle will be to keep the board size as minimized as possible so that it will be applicable to VME crate applications, the Embedded BPMs, etc. 
    When looking into how the thermal protection would work for the Sextupole Reversing Switch it was found that we needed to take away all power to the control card instead of just one rail or ground.  A relay was added to the design so that when the thermal limit is hit the relay will open and all power to the switch electronics will be removed and in effect cutting off the switch.  The harnesses are being made up for this portion of the assembly. 
    The User Lab Status Indicators have been fixed and fully checked-out this week. This work had an impact on the Alignment mode system as well. The alignment mode chassis supports two modes of alignment mode. These are the two unique modes; 2Hz/250us mode and a 60Hz/10us. The mode is defined by a logic bit that comes from the GPIO card in iocfel7 (this item). This IO card is primarily used for driving the user lab status indicators and was taken offline in order to service the user lab status lamps. As a result, the alignment mode chassis was 'stuck' in 60Hz/10us mode. This has been fixed, as well as the user lab status lamps.
    The automated Miniphase procedure is progressing.  An early draft of the system is being posted today.  A script was written to save/restore video switcher configurations.  This saves operators a lot of time when changing shifts. A Procedure was written for adding new items into the Devlore system as well as how to add data files to the database. This procedure was used successfully by Carlos. He used it to add the cathode recesiation SOP.
    We are continuing to work towards defining a new numbering system for technical drawings that will be generated by us as the FEL division. Additionally, we are working out the details of how we go about doing our own documentation using AutoCAD and Pcad for mechanical and electrical documentation.
Progress continues this week on the lab 4 Laser Personnel Safety System. Cable was run for the card reader and a new card reader position was decided on.
   In many areas of the FEL user facility, we have outgrown our installed networking infrastructure. As a result, we need to do a survey of how we are using the JLab network and begin planning what an upgrade will look like. We are working with the CEBAF CC and Ace team to gather this information. The FEL voice alert system ran all week with out any problems. The system will continue to run silently until it has shown to provide the right balance of timely information and minimal intrusiveness.
    Numerous assembly jobs also progressed; 1 AMS 4 Channel Analog Buffer Board for buffer
Box was populated, re-terminated RF Heliax in the drive laser clean room, and populated 1 VCO Loop & 2 Buffer circuit boards for Tom Powers. 
    The entire group worked a number of safety items including shin guards on the magnet stand alignment fixtures.

WBS 9 (Beam Transport):

#### IR Machine Re-commissioning and Operations

•   I installed a number of brightly colored re-bar protection caps on the bolts sticking out of the alignment cartridge caps of the UV Line stands to minimize leg injury.  The students modified the caps to adapt them to the service.  Thanks to Mike Bevins for the idea of using this inexpensive commercial part for this safety duty.

• 	I moved the Camera that is able to view delamination of the GW pole tips to the second magnet of the Optical Chicane.  David Douglas thinks he sees unusual steering from either the second or third magnet.  So far, no delamination is detected.

•  On a more general note, I thought of a plan for using the beam chamber (It is robust enough) to keep all the pole tip laminations of the installed GWs in the glued down position without opening the magnets.  It could be done at night with no effect except curing the problem (which may have some beam steering implications.  I can fabricate a set of bladders of copper or aluminum (no change in magnetic properties) that would mimic the shape of the local beam chamber.  I could insert them on both top and bottom of the chamber, evacuate them and then fill them to less than 7 psi with epoxy.  Upon curing, the void space would be filled and local de-lamination would be precluded.  I would insert custom wedge sets on the side of the poles where there is no chamber and the gap is accessible.  George Neil approved the concept.

• 	We continue working on using four uninstalled GW dipoles in a quick experiment that uses laser light to look for a pseudoscalar particle that couples to photons.  I designed the stationary and the movable stand set for the GW dipoles.  Fabrication can proceed.

•  	Don Bullard successfully installed the temperature stabilized coaxial lines between the Drive Laser Room’s divide by 40 unit and the drive laser controller in the Gallery Rack.

• 	The cover for the W55 (IR Line) Wiggler is in manufacture.

•	I continued working on the design of the permanent cover for the optical transport between the drive laser line and the entrance into the Light Box in the injector.  Steve Benson approved the concept I developed.

WBS 11 (Optics):

#### FEL mirrors

This week we operated with the newly-installed 1.6 micron OC mirror.  Its "twin" was left installed for comparison.  Operation at the time of this report yielded a new power record at 1.6 microns (4.2 kW), as well as extended (~ 55 min) at powers above 3 kW.  So far, it looks like the use of the paste (rather than metal braze) does not limit our performance.  For essentially the same accelerator setup, the new mirror has remarkably better performance than its twin.  Signatures of mirror heating, like steering, cavity length drifts, and Rayleigh range change are either absent or reduced in comparison to the well-used 1.6 micron mirror.  We also collected images and calorimetry data that indicates that the THz load is slightly to the right of center, as predicted.  A value of 2W/mA was obtained.  We were also able to make a cleaner measurement of the THz load on the mirror, so we can more appropriately separate the THz contribution from that from the laser.  What we can't do yet is separate laser power absorbed in the mirror from laser power absorbed on the frame, in the paste, etc.  We know there is a contribution, because FIR camera images show what appears to be the mirror adapter rings, which are uncooled, above ambient.  Our new shield adapters will be received from the Machine Shop early next week, and should be ready for installation by week's end.

A new contract for coating was let and sapphire substrates are being sent out for new coatings with low Zr-contaminated hafnia.  Our collaborators at Colo. State Univ. sent us a batch of witness samples with a 90%R/AR coating at 1.064 microns.  We will evaluate them relative to our commercially-obtained coatings to see how they perform.

Other Activities

This week we did some experiments hoping to benefit our understanding of the efficiency loss at higher currents.  An attempt was made to image the third harmonic (at 533 nm) wiggler radiation.  We got an image, but the high f/# > 200, of the optical transport system (OTS) led to us imaging the entire wiggler tube, so nothing immediately useful was obtained.  We are assisting in phase noise/ amplitude noise measurements as well.  Providing support for the NASA/CWM nanotube expt has become a routine taking less than 30 min.  The drawing packages for the lab OTS hardware was submitted to the Machine Shop, as were drawings for new OCMMS beam dumps.  The lead engineer for the OCMMS fast-steering hardware is meeting with the Machine Shop to gather up the hardware built to date.  Our plan is to build that up and get it ready to install to monitor the OC mirror.  Given a week without an anticipated OC entry, the cryomirror project made good progress.  Over several meetings it was determined that my desire to be able to move to other, water-cooled mirrors while cryocooling wasn't viable in the short term.  Instead, our intent is to be locked in at one wavelength, 1.06 microns, and look at the performance with cryocooling vs water cooling.  This is a wavelength a number of our users running this Summer can take advantage of, so it isn't much of a restriction.

Terahertz:

The new FTIR has now been aligned to THz beam in the hutch in Lab 3. During evening beam operations this week, the system was fully characterized and tested to provide the best possible spectral data for accelerator diagnostics.  It has also been tested with two different detectors, which both yielded good results.  Also during evening beam operations, more imaging tests were conducted with the remaining beam time.  There are problems with beam collimation that have not been resolved and will continue to be addressed as beam time allows. 

During the vault access on Thursday, some adjustments were made to the beamline mirrors to compensate for an apparent drift in the electron orbit indicated by a shift in the position of the synchrotron light image on the first diamond window.  The new alignment appears to be good as indicated by the spectrum measured during beam operations on Friday.  During high current operations on Friday, the THz beam had to be aggressively attenuated to keep from saturating the detector, so there is certainly no shortage of THz power being generated. 

Also, the final review of the undergraduate thesis of Amelia Greer from William and Mary was completed this week.  She will address her final edits and then present her thesis at the beginning of May.  Her work was instrumental in helping Rich Evans with the configuration, testing, and characterization of the new FTIR system, as well as in the commissioning of the THz beamline.