MEMORANDUM

To:		Distribution

From:		F. Dylla/grn

Subject:	FEL Upgrade Project Weekly Brief  - January 9-13, 2006

Date:		January 13, 2006

Highlights:

As advertised in last week's report we brought the FEL Upgrade back on-line on Monday after 
spending last week installing the UV wiggler and tweaking hardware in both the FEL and electron beam transport systems. 

This week was spent  re-establishing agreement between the electron beam transport models and the beam diagnostic measurements.  The gun cathode had been subjected to a planned heat-cleaning the previous week and recovered perfectly: we were soon able to run several milliamps CW and lased at low power with the improved mirror figure.   We discovered a few problems which were preventing our beam viewers and other diagnostics from making calibrated beam measurements and spent a very productive week working the careful details required before we can move to very high average currents.   We are also working to automate our injector script so that the beam performance is more consistent and reproducible.

Management:

We spent the week finalizing the FY'05 Annual Report which should be ready for production next week.  We also hosted Thomas Hodge of the Army SMDC for a tour of the facility on Friday to give him a flavor of what an FEL at WSMR might be like.

Invitations were sent out to key FEL users for enlisting their support for organizing 
the up-coming FEL Users meeting on March 8-9. The preliminary announcement for the 
user's meeting was distributed via our email database and posted on our website.

Operations:

Operations started up again for the first time since the holiday break and last week’s UV wiggler installation.  Due to the fact that the CEBAF machine is down this week we can only run day shifts and then need to open up the vault.  Luckily, the initial turn-on was quite smooth.  We were able to run CW beam to the 1G dump the first day and verify that the BBU threshold was about the same as it had been when we shut down in December.  The match was not very good but we were able to achieve lasing at 1.6 microns on Tuesday with the relatively non-astigmatic mirror set.  Due to the poor match, the performance was not very good.  We also switched off the rotator and found that we could get up to 3 mA of beam without BBU by using the trombone to suppress the BBU.  After improving the match we were able to get much stronger lasing but the electron beam setup was not very optimal.  We then spent the rest of the week in more careful setup to get the injector, longitudinal match and transverse match optimized for the laser.  We are now working on a careful injector setup before optimizing the match to the rest of the machine.

WBS 4 (Injector):

When the new photocathode was prepared last week via heat-cleaning, the cathode scanner reported 4.5% QE while the drive laser power request for full charge was the same as for previous cathodes with ~6% QE. We are preparing to replace the green HeNe laser and check the electronic box in the cathode scanner. The script for automatically phasing the injector is being tested with actual beam in the machine. We are also working in preparing a spare GaAs wafer and testing a different approach to wet chemical anodization. We would like to have an anodized wafer mounted on the spare cathode stalk ready to go in case we need it.

WBS 8 (Instrumentation):

A focus this week was the preparations required for the UV wiggler instrumentation installation to begin on Monday.  The STI computer for setting up the wiggler was delivered yesterday.  The wiggler's control box was thoroughly cleaned and checked for any loose connections due to shipment.  The strain relief for its signal and power cables were installed.  Due to machine run time, the cables for the wiggler will be dropped in over the weekend.

The beam viewer alignment issues that were addressed last week are resolved.  The alignment procedure is being updated after discovering that the new viewer flags are much more sensitive to any linear translations within the beam line.  The upgraded injector phasing script is scheduled for testing today with planned beam time next week as well.

In preparation for the newest magnet's operation, the 3F03 Octupole, the hardware has all been completed and connected.  The cables connecting the magnet to the Trim rack have been installed, labeled, terminated, and properly connected in the appropriate location.  The 10 amp trim card that is needed to power this magnet has been acquired and is ready to go in once the software for the magnet control is ready.

This week time was spent understanding and designing a Power over Ethernet standard front end for a Powered Device.  The next version of the Embedded BPMs will be PoE compliant (IEEE 802.3af) Powered Device.  The necessary parts are being specified and will be ordered once funding is available.  The circuit has been designed to be in accordance with the IEEE standard has been laid out, this will be submitted for documentation with the rest of the modifications to the Embedded BPMs.  Also progress is being made in which direction to progress with sampling the 4-Channels of the BPMs.  Currently we are under-sampling the signal and therefore losing resolution.  Currently, the throughput of Embedded BPM is about 100 Hz.  Our intent is to increase the sample rate so we can average several samples that occur during the macropulse and then provide a higher resolution position.   We think the throughput of 100 kHz will be necessary for the new BPMs.  The way we are going to go about doing this is still undecided at this time.  The method of implementing an FPGA to digitally average the signal is being looked at along with the notion of averaging the analog signal before it is digitized.  So, we are considering the use of an Altera FPGA to sample the ADC and do the calculations. In the meantime, the FPGA will communicate with Coldfire processor.  Development boards and software for the FPGA has been installed so testing can begin.  We will setup the system and design the circuit once we decide what exactly we need to do.  Some time still needs to be spent exploring these ideas to come up with the most efficient technique.

The Proportional Valve Flow Status control box was completed this week. The box is now completely assembled and just needs to be tested with the actual hardware to make sure all is well. This will occur as soon as the hardware is ready and time permits.  In preparation for the Lab 4 LPSS box the mounting hardware is being gathered and modified as needed before hand along with the cable raceways that get installed.

The problematic fast valve that was in the optical transport line has been repaired and tested.  Apparently one of the limit switches inside the valve was not as it should have been and required readjustment.  Supported gun work with a backup cathode and associated systems and supplied technical vacuum support for the optics group.

An ongoing activity that has been making good progress behind the scenes is the graduate work being done by Rich Evans under the thesis advisement of Gwyn Williams. The field of study is the Far-IR enhancement effects seen in the FEL due to the combination of high charge in the micropulses and the ultra-short bunch lengths leading into and through the FEL wiggler. In addition to making additional progress in construction of a new rapid-scan vacuum FT-IR for Lab 3, significant progress has been made on the theoretical side of the thesis. Much of this week was spent learning how to generate stochastic variables with arbitrary probability distributions and particle counts greater than 10^6. This was accomplished this week.

The screenshot show below shows how this stage of the modeling works.

Below is a plot for the sinusoidal distribution for just 20k particles:

N = 20,000 and +/- 2 sigma (S=1) where:

#1 (Top-Left)

-- Continuous Probability Distribution:

-- F(x) = abs(Sin(2*pi*x)) * e^( (-1/2)*(x^2))

#2 (Top-Right)

-- 20k stochastic data points were generated per #1

#3 (Bottom-Left)

-- Relative Histogram of #2 into 200 divisions at 0.02x ea.

#4 (Bottom-Right)

--Re-normalized plot of histogram data showing histogram peaks as " * "

View "fel_ctrls" archive at:

http://www.jlab.org/ccc/mail_archives/ACCELERATOR/fel_ctrls/CURRENT/

WBS 9 (Beam Transport):

# UV Line

•	Sextupoles (SF) and Replacement Chicane Dipoles (GW) will be measured when funds are available.

•	QX quadrupoles are ready to be assigned and mounted to girders except for the three involved in the fork truck incident. All work is awaiting funds.

•	The wiggler vacuum chamber and the NEG Pump cartridge holder for the second corner UV chamber are the only beam transport design efforts remaining. The second corner UV chamber fabrication is on hold in fabrication, awaiting the above design and fit-up of the NEG holder.

# IR Machine Re-commissioning and Operations

•    We installed the anti-halo Octupole into the first part of the return leg and hooked up the trim card.  The controls in EPICS will be installed during the down day on Tuesday.

WBS 10 (Wiggler):

This week we worked on getting everything set up for the visit next week of STI Optronics personnel for installation and checkout of the UV wiggler.  A potential problem of black dust found in the control panel was traced to the Kollmorgen servomotor drives rubbing against one another during shipment.  None of the dust got into the  electronics so we cleaned it up and put them back together.

WBS 11 (Optics):

FEL mirrors:
This week's operations were devoted to setting up the accelerator for high current operation, so there were no opportunities to lase at high average power.  A careful look at the figure of the 1.6 micron deformable mirror assembly (worked on last week) shows improved performance around the range of ROCs we need to operate.  Work on FEL mirror improvement concentrated on doing metrology on the witness samples that will be coated by two sources.  We received sixteen 2" figured Si substrates, after inspection, some will be used as spares, others will be coated for testing in the FEL.

Other Activities

The prototype OBPM that had been cleaned for UHV use had reduced contamination, but still had an unacceptable level of contamination with some type of hydrocarbon.  We set up a hot nitrogen purge and at this writing, had reduced the level of contamination (as measured by an RGA) by 100X, to a partial pressure of 1E -9 Torr.  We'll hot N2 purge through the long weekend to further lower the contamination level.  To complete the end-of-line diagnostics, we've given the I&C group some of our IR cameras to modify with 12V and video output connections.  We recorded IR images of one of the cryomodule RF windows (cavity 6, zone 4).  We see no evidence of additional RF heating when operating the linac cw at 1.5 mA of beam current.  Work has begun anew on the THz pump-probe optical and electronic setup.  Work on the cryocooling of one of the outcoupler mirrors has begun in earnest.

UV FEL

The cryocooling effort discussed earlier is directly applicable to the UV FEL.

Terahertz:

This week we continued work on the modification to the chamber after the first focus that will allow us to view the first diamond window at all times.  In lab 3 we set up the power meter and camera, so that together with the Michelson that is already operating, we are ready to characterize beam.