# MEMORANDUM

To:		Distribution

From:		F. Dylla/grn/gpw

Subject:	FEL Upgrade Project Weekly Brief  -  January 15-19, 2007

Date:		January 19, 2007

Highlights:

The highlight of this week was a two day review of the program and its accomplishments over the last two years.  In preparation for that review we also completed late last week our annual report for FY06.  Experimental efforts were devoted to establishing stable high power lasing at 900 nanometers.

Management:

This was a shortened week due to the Federal Holiday, but a busy one with the ONR/ NAVSEA Review on Wednesday and Thursday. 

The review was attended by over 50 people, 35 of which came as committee members or observers.  Bill Colson chaired the committee which included John Albertine, Charles Brau, Courtlandt Bohn, William Graves, John Lewellen, Henry Freund, Tom Meyer, Al Skolnick, Gene Nolting, Fred Marcell, Todd Smith, Lou Marquet, Siva Mani and Al Ogloza.  Also in attendance was our program office from ONR and NAVSEA including our primary points of contact Lew DeSandre and Capt. Dave Kiel.

The main consensus of the panel was that significant accomplishments have been made at Jefferson Lab since the last review 2 years ago, which place us on a new platform - a 10kW tunable laser, from which to explore future capabilities to even higher power. 

The committee also agreed with the immediate list of priorities for the immediate future and is providing guidance to our ONR/NAVSEA Program office to develop our task plan for the next 18 months. This effort will be advancing technology to reduce risk for the planned 100 kW INP program in FY10.

Operations:

Operations this week were mainly devoted to tuning up the laser at 900 nm in preparation for the LIPSS experiment.  We first obtained lasing with the new 900 nm high reflector on Tuesday.  We found that the lasing was not optimal but that the power did not fall off too  badly with increasing current.  We obtained up to 1100 W downstairs.   There was some evidence of astigmatism in the high reflector.  This will limit the gain and efficiency a bit.  Since the performance was not very good we started to tune up the electron beam by doing a  complete injector setup.   On Wednesday and Thursday most of the first string operators were involved in the ONR review so the second string was sent in to get some experience in setting up the accelerator and optimizing the laser.  Operations were delayed on Wednesday by a failed air compressor.  The beam was phased up but the operators were not able to get the laser going.  On Thursday the operators phased up the accelerator and did get the laser up and running.  We found that more power and stability could be achieved at a requested wavelength of 0.94 microns.  This was sent to user lab 1 for boron nitride nanotube studies.  Today we are working on getting the electron beam better matched around the machine so that we can get better performance from the laser.

WBS 4 (Injector):

The DC photocathode gun has delivered 55 Coulombs since the last week's re-cesiation. We presented a talk before the ONR/NAVSEA Review Panel about the status of the DC photocathode gun and the Gun Test Stand. D. Bullard continued solder testing on the wiggler mock-up chamber and demonstrated that the chamber does not warp by application of heat for soldering by mapping out the chamber surface before and after the soldering process. He also assisted G. Biallas soldering water-cooled mirror mounts. We have received all the pieces for the new motorized stalk retractor system. This system will be incorporated to the existing FEL photocathode gun during the maintenance shutdown to shorten the re-cesiation time from 3.5 to 0.5 hours. N. Wilson presented a layout for installing the hydraulic cylinder to slide the shield door in the Gun Test Stand.

Gun HVPS - The HVPS is fully operational and working on both driver stacks with no problems.

WBS 6 (RF):

RF - The system is fully operational.  The RF system is experiencing 2 minor problems.  The first are false positive faults with the Arc Detector sub-system.  This trips the machine off about once or twice a day and is easily reset, causes some lost time and aggravation for the operators.  The second minor problem is Cavity Waveguide Window Temperature (CWWT) faults with several cavities.  This fault trips the machine also, but is easily reset and the fault masked if the CWWT signal is prompt with the e-beam.  This means the CWWT signal is due to RF power coming back up the waveguide and not due to the cavity window/s heating up.  Vacuum signals provide cavity window protection also, so the windows are not completely unprotected when the CWWT faults are masked.

WBS 8 (Instrumentation):

The already short week included last minute preparations for the FEL NAVY review, running data for the entire 10 year history of the FEL project was compiled (online at: https://laser.jlab.org/feldoc/JlabFEL_OPS-vs-Time.pdf). Work continues to understand the operation of the Golay cell and associated detector electronics. We use this wide band detector for the bunch length measurements with the “Happek device”. There are numerous diagnostics applications with the coherent synchrotron and coherent transition radiation for this type of detector but of the 4 detectors that we have the 1 is fully functional, 1 is dead and the other 2 need repair. The problem is that there is no documentation or service available. We have identified and understood many issues with the detectors we have, and are working on an improved version of the electronics to be used with the detectors.

Some work has been performed on the conceptual design of the High Voltage Power Supply and the Charge/Dump Current Monitoring system that will be used in the GTS.  These systems are being designed to be pin-pin compatible with our existing systems while using our Single Board IOC and our 3U General Purpose Processor Card.  With this combination we are exploring the concept of combining several systems into a centralized crate to reduce design costs and to better utilize available real estate.

In addition to attending the review, we have continued the EO cell investigations this week. Using a spare 25D rf driver which is known to be good, we have placed the spare driver in various configurations to try to further isolate the effects, the results are unclear and further testing will be focused on the EO cells themselves. In the mean-time we are analyzing the archived data of the EO cell bias setting versus various duty factor settings. This work is ongoing, but is happening in parallel with the hardware testing. Also this week, we have identified two features of the existing drive lase pulse control software that can be refined to improve operations. We have also been working to introduce the use of the new "fella" operations and CUE accounts.
    During the Injector phasing this week we finalized the procedure for how to properly setup the injector.  This procedure will now be available for public use.  After the Injector setup, we established lasing at 900nm.  While the FEL review was taking place, we used to machine time to further train our staff.
    For better software control, MEDM screens and related scripts are being packaged with the EPICS applications. This will ensure that in the event of a rollback the screens related to the application correspond to that particular version.
    Some time was spent working with our mechanical design student on the physical specifications for the Flipper Interface Board. With these physical specifications and the requests of the optics group the interface circuit was designed.  Once the design was completed the schematic and the PCB layout were created.  The Gerber data was reviewed by the manufacturer and then 20 pieces were ordered.  We were able to get 20 pieces for the cost of 10 which will give us ample spares and the flexibility to deploy these boards in other generic applications.

WBS 9 (Beam Transport):

Improvements and Upgrades

•	Concerning work on the second wiggler chamber, we made a test chamber and found that we could attach the copper tubing to it using Eutectic 157 and the chamber did not distort.

•  In work for the New Gun and injector Test Stand, McAllister Technical Services continues fabricating the stalk retraction mechanism. The fabrication continues for the aluminum shell that covers the apparatus at the high voltage end of the ceramic stack for both the injector test stand gun and the new upgrade to the gun in the vault.

• With regard to removing magnetic anomalies from the beam line, the remaining item is the studs that hold the field clamps in the GW dipoles of the Optical Chicane.  Those parts are ready, but we will not install them until the shut down because the action may disturb the existing match.

Experimental program

Experiment to see a pseudoscalar particle that couples to photons

•  The LIPSS Group has a loaner version of the new camera.  The camera was checked out and our existing, proven software can be used with it.  Several hot pixels are identified and dark current and read noise meet the tight specification.  We have also proven we can focus a 900 nm light beam to 5 pixels.  The camera enclosure box was mounted and proven to be 900 nm light tight.  (Our tests show that black silicone caulk and black electrical tape are somewhat transparent, but a caulk for masonry is totally black.)  The remaining 2-inch diameter cooling disk assemblies were soldered/assembled.  The 8 mirrors for the system (7 require water cooling) are all mounted to their respective mirror mounts and are ready to be mounted to the optical bench and the turning mirror stand.  Pico motors for the first two mirrors and the collimator mirror and camera lens stages are checked out.  We will start the run on January 29 with possibility of being ready for some preliminary beam late next week. The vacuum group reports vacuum levels in the two magnet chambers are in the 10-6 Torr as a minimum, considerably better than we need.

WBS 11 (Optics):

This short week was dominated by the FEL Review. A laser diode pickoff assembly was built this week. This assembly will be used for the RF phase monitor that will be installed below the injector light box. Work continued on the Optical Beam Position Monitor (OBPM) spindle motion and translation software. This functionality will be split between two microcontrollers. A design for shielding the two and three inch diameter cavity mirrors is complete. Several cavity mirror substrates are currently being qualified. These will be sent off for coating for use in the high Q cavity test. The EO cell driver for the advanced drive laser was moved into the clean room and is being used by the Antares laser to investigate and resolve pulse instability found during the FEL operation.  We are searching for alternatives to improve the present pulse control system. We assisted the injector group with the QE measurement system. The ODU YAG laser in user Lab6 was certified.

# FEL Mirror Development

As mentioned in the Operations section, we started lasing on the newly-installed 900 nm mirror set.  In situ loss measurements are ongoing.  The Annual Review gave us the opportunity to meet with Prof. C. Menoni of CSU and A. Ogloza of China Lake.  We held discussions of optical coating metrology as well as angle-resolved reflectivity measurements (BRDF).  We'll start collecting samples to send out next week.

Two 3" sapphire mirror substrates were qualified and were sent to our coating vendor for application of a low outcoupling (3%) 1.6 micron coating.  This will allow us to drive the intra-cavity irradiance to very high values to cross-check our other measurements.  As a reminder to our readers, we have designed the current cavity mirror/wiggler combination to produce a fairly short Rayleigh range (70 cm) so we *don't* have a high intracavity irradiance.  Hence, we really haven't collected too much data on the high irradiance effects since the optical klystron was removed a couple of years ago.  We learned from our JTO representative that both proposals (Advanced Figure Control and Short Rayleigh Range studies) were approved for follow-on funding.

Terahertz:

Most of this week was dedicated to the ONR/NAVSEA review, which is detailed earlier in this weekly report, but we also finalized the loan agreement with FLIR/Indigo Systems to test a new camera system for THz imaging.  We hope to receive the camera next week.  Also this week, we were able to locate a source for silicon lenses that we think will provide better imaging than we were able to achieve in our previous tests.  It is our intention to perform imaging tests with the new camera over the next few weeks.