# MEMORANDUM

To:		Distribution

From:		F. Dylla/grn/gpw

Subject:	FEL Upgrade Project Weekly Brief  -  January 22-26, 2007

Date:		January 26, 2007

Highlights:

Highlights of the week included supporting a significant Users workshop for FSU in the development of their proposal to NSF for an FEL at the National High Magnetic Field Lab. We observed excessive mirror coating absorption which had changed since initial installation of the 900 nm mirror.  The cause of this coating change is still under investigation.  Progress is also reported below on the power couplers for the AES cryomodule presently under assembly. We devoted significant effort to our planning for the next 18 months directed toward the priorities developed by ONR as a result of our annual review last week.

Management:

The primary management effort this week was devoted to program planning for the next 18 months.  This included estimating cost and schedule for the ONR prioritized task list produced from our annual review.  These will be assembled for discussions with ONR next week

This week we hosted a workshop on the use of Free Electron Lasers and High Magnetic Fields for research.  The meeting was NSF sponsored and in collaboration with colleagues from the National High Magnetic Field Lab.  Many of the speakers have used other FEL facilities, and very high levels of discovery class science were presented along with opportunities afforded by a new FEL/THz facility proposed for FSU.  The discussions and input will help us develop our own facility as well as plan one at FSU.

This week we set up a video conference with our Site Office and several other national labs including Argonne, Fermi, Brookhaven and Berkeley to present our incident report, and our actions to raise awareness of hazards associated with exclusion areas, and to invite suggestions.  It was an extremely useful meeting with many useful comments and general agreement with our course of action.

Operations:

As of the end of last week's operations we had tuned up the electron beam and gotten quite good performance from the laser in  pulsed mode.  The measured gain was about 50% compared to a prediction of 60%.  The measured efficiency was close to the predicted value of 1.2%.  When running CW however the efficiency fell off rapidly with duty cycle.  The power seemed to be clamped at about 600 W when running at 900 nm.  We could get higher power (about 800 W) when detuned to about 960 nm.  There were clear indications that the efficiency droop was due to mirror heating.  The mirror that seemed to be absorbing more was the high reflector (HR).  When running pulsed beam we could also see evidence of mirror vibration.   The gain was a bit lower than expected due to some astigmatism in the HR.

On Monday we set up diagnostics to allow us to monitor mirror vibrations and try to reduce them using the flow rate or motor speed of the mirror chiller.  We determined that the mirror oscillations were dominated by a yaw oscillation in the high reflector. They did not change with water flow or motor speed.  We also looked at the efficiency vs. wavelength. It seemed to highest for a wavelength of about 950 nm.  The laser showed quite a bit of mode hopping when the mode was centered on the electron beam.  By moving the electron beam down a fraction of a mm we could get the laser to lase on a TEM01  mode, which seemed quite a bit more stable and provided better  efficiency.

On Tuesday we ran pulsed with the 2.8 micron high reflector.  This mirror has good reflectivity at 930 nm but has almost no astigmatism.  The mode movement with the 900 nm HR was along a diagonal.  Simultaneous vibration of both the yaw and pitch axes at the same frequency is highly unlikely so our hypothesis was that the diagonal movement came from the astigmatism in the 900 nm HR.  With the 2.8 micron HR the movement was at the same frequency but was completely horizontal.  This verified our hypothesis that the mirror vibration was in yaw but the astigmatism rotated the oscillation to be along a diagonal.  We then switched back to the 900 nm HR and measured the cavity losses and gain vs. wavelength.  The gain increased as the wavelength increased as expected, but the gain dropped more than expected near the short wavelength end of the coating and increased more than expected at the long wavelength end of the coating.  We have seen this behavior with the 1.06 micron mirror set as well but do not yet understand it.  We checked the high power performance and found that we could get about 500 W at 900 nm and up to 640 W at 950 nm.

On Wednesday we planned to carefully measure the mirror absorption vs. wavelength but were stymied by a leak that developed in the water cooling line for the 900 nm HR. Since we could not lase with this leak we switched to providing beam for THz imaging experiments.

On Thursday we went into the HR can and changed out the 900 nm HR.   We pumped down the can and today are providing beam for THz imaging and are looking at the injector performance with high charge and low cryounit voltage.

WBS 4 (Injector):

The photocathode gun has delivered 36 Coulombs and 7 hours of CW beam time during the week. The power request from the drive laser is around 45%.

D. Bullard continued working on the mock-up wiggler chamber and figured out a way to solder the Cu water cooling tubes without warping the chamber. The machine shop added two ports to the chamber for characterization of the sputter coating during the test. The gun test assembly was moved to out of the way so that plant engineering crew could install the hydraulic arm to operating the Gun Test Stand shielding sliding door. We worked on the draft for the Physics Today article on high brightness electron sources.

Mounted a new wafer in our test chamber and today we are heating it just below the threshold for surface roughness, and soaking at this temperature for three hours to see if time has any effect on increasing surface roughens due to Arsenic evaporation.

WBS 5 (SRF):

*100 mA AES/FEL Status*...

- Fundamental Power Couplers (FPC) 
Assembly for low level rf measurement has begun and some mechanical issues are been discovered.  The threaded connection between the inner conductor extension and the window is binding during assembly/disassembly.  We are having daily conference calls with AES and the FPC vendor to remedy this problem.  We also have been meeting with in-house rf experts to review the Cu plating of the components with regard to assembly and operation.

- Beam pipes

The warm-to-cold beam pipe assemblies have begun to go together this week.  The upstream assembly is complete.  The downstream assembly has proceeded to the point where it is in for brazing of the Cu cooling line for the 'halo' absorber.  The brazing of the second HOM feed through is also ongoing, we expect to have it leak checked and ready for cavity measurements next week.

- Other

We need to add the activity of mounting the FPC's to the cavities in order to verify the 'real' coupling, since this has never been done.

Procurements will go out next week for the remainder of the assembly tooling and components.

WBS 6 (RF):

The RF system is fully operational.  There was no time lost this week due to RF problems.   The Injector Phase Monitoring system indicated the Buncher and the 2 Quarter cavities drifted less than 0.8 degrees of phase over the last 3 days.  The Drive Laser sensor is not yet installed for the phase monitor.

Gun HVPS - The Gun HVPS is fully operational.  It just runs without any faults.

WBS 8 (Instrumentation):

Resumed Laser Personnel Safety effort in User Lab 6 and the Optical Control Room. Lab 6 is being prepared to run the ODU FORT experiment which includes integrating the new mirror cassette and into the LPSS.  With the internals of the mirror cassette removed and no shutters, it had not been able to accept FEL light. The mirror cassette, all necessary interlocks (harmonic blocking filter, User Lab shutter and hutch interlocks) installed, wired in and made operational. We hope to certify this lab for FEL operation late next week. Work continues on the new LPSS master in the OCR and the first set of hardware for the Laser Safety goggle RFID system has been placed on order. The test parrot board being used for the PA system malfunctioned; it turned out it was because the microphone ground and the power ground had to be isolated.  The circuit was modified to accomplish this, and a filter is being designed to eliminate the static on the recording.  Once the filter is finished, the boards will be mass-assembled for the lab lpss boxes. The user lab doors are in various states of disrepair. Last week we had to rebuild the latch and strike pieces on Lab 1 because the LPSS maglock would not engage, this week Lab 6 failed because the closer does not work properly. We need support from plant services for these chronic problems! 
   The conclusion of our studies on the drive laser's E.O. cell performance have shown us that we need to replace the 1st E.O. cell (EO2) which was purchased in 2002. The bias voltage data plotted from Dec. 2006 versus Jan 2007 clearly shows steady-state instability that OPs have been reporting. In addition to determining the cause of the EO cell bias drift, we have directed our attention to implementing an "auto-bias" system. After discussing the system requirements with the optics folks, we all agreed that an important first step in designing the system is to include temperature sensors on the EO cells. To that end, we installed a two channel OMEGA-RTD chassis into the clean room rack (FL06B01) and installed to RTDs onto the EO cells. The analog voltage readback have been cabled into the zone 1 racks (FL01B10) and a new patch panel has been fabricated to break out the previously unavailable ADC inputs to EPICS. MEDM screens have been created and all of the new cables, chassis and panels have been documented and entered into the database. The EPICS signals will be calibrated early next week and we will then begin collecting EO cell heating information into the system performance archiver along with all of the other system-specific signals.      The final touches went on the new Wiggler control software.  The new database, screens, and scripts for the upgraded software were also written.  Accommodations were made for the flaky communication that we experience right now.  The new communication handling should prevent errors from developing as well as fix them if they happen to occur.  This software will be installed during the upcoming down. 
   The Aerotech linear translation stage was installed in Lab 3 and is being used in support of the THz experiment. This week we have also designed a water-cooled transverse beam stop for use in lab-1. The design includes a removable reticle plate for easier transverse alignment, and incorporates water cooling for maximum heat dissipation. The motion of the stop will be powered with an air cylinder. 
   We have also made progress on a few electrical safety items; a commercial phase rotation meter has been connected to the standard Hubble twist-lock 208VAC/3Phase plug. This allows anyone to plug this in to check that all three phases have power and the outlet have been wired for correct rotation, of the first 6 outlets check two had incorrect phase rotation. The motivation was the time lost when the FORT laser would not come on; this was due to incorrect phase rotation - the system was protected against the water pump motor spinning backwards.

WBS 11 (Optics):

Cavity Optics

We began this week by attempting to quantify the apparent optical cavity mode motion. We routed several of the cavity mirror PZTs up to the control room to monitor mirror vibration. These PZTs are located on the ends of each mirror’s pitch and yaw actuator. They provide and excellent tool to measure resonant vibrations. It was clear that the major source of vibration was from the high-reflector yaw plate. By changing the frequency of the FEL and using it much like a strobe light we where able to confirm the culprit vibration frequency of 23Hz. It was also noted that 900nm HR had developed some scatter sites. We opened the HR vessel up on Thursday to fix a water leak that materialized on Wednesday. We took this opportunity to replace the 900nm optic with a spare. The lead strap was relocated on the yaw plate. This reduced the 23Hz oscillation from ~-60dbV to ~-75dbV. The operations crew had noted previously that the pitch mirror motion response of a few of the HR mirrors were sluggish. It was difficult to verify on the wiggler viewers if the change we made improved response. This will be checked when we next run the FEL. The new scatter light shield design for the cavity mirrors are in the machine shop for fabrication. These new shields will hide the mirror mount fix clips from the FEL for the two and three inch mirror positions. Another shield is currently under design for the front of the inner vessel.

Optical Transport/User Labs

Work began this week on assembling the parts needed to begin installation of the mirror cassette assembly in Lab 5. The stage for the mirror cassette has been cleaned and is in the process of being put back together. We hope to install the mirror mounts to the stage by the end of today. The Lab 6 installation is almost complete. A new lab shutter was installed that was shorter and the harmonic blocking filter was modified so the assembly can fit in the back of the room without the need for moving the laser table. The stand that supports the blocking filter and shutter has been modified so the door on the back of the hutch can be opened.

An inventory of the electrical needs for the internals of optical transport vacuum cans is complete.  We continue to search for a suitable stage to complete the mirror cassette assemblies for Labs 3 and 3a. The stages used in the other labs are discontinued and a direct replacement is not available. We are looking into various stepper motor stall detection methods. The Optical Beam Position Monitor (OBPM) uses a stepper motor to spin a wire across the FEL beam for position monitoring. It is important to know if the motor stalls so that it can be removed from the beam path.

Advanced Drive Laser

We are trying to finalize the remote control for the advanced drive laser with the laser running. We investigated the Antares laser EO cell, reported by operation crew last week to be faulty. We found that one old cell is indeed not functioning properly. Further observation shows that the pulse could be stabilized with some additional optimization. We are also checking to see if the thermal behavior of the EO cell is related to the laser power dissipation by monitoring the cell temperature. The design of a beam shaper is completed. We helped gun group with the QE monitoring system. We contacted vendors and submitted procurement requests for several important parts for the current drive laser.

# FEL Mirror Development

As discussed in the Operations section, we started lasing on the newly-installed 900 nm mirror set last week.  In situ loss measurements were very intriguing.  High power lasing (ca 1kW) was possible through Thursday of last week.  Loss in the HR was very low, essentially in the noise.  By Friday we could only make ~ 550 W and the loss in the HR was ~ 0.25%.  The loss in the OC was essentially constant.  This is the first time we've seen a fast aging event, and also the first time, since switching to ion-beam sputtered coatings, to have the HR be the optic that was exhibiting high loss.  We didn't see any tell-tale signs of damage while lasing.  This week, we carefully measured the loss (through cavity ringdown) as a function of laser wavelength (from 845 - 988 nm), then compared the loss with the loss expected from the vendor's measured reflectivity.    What we found was good agreement on the long wavelength (> 950 nm) side of the tuning curve, but progressively poor agreement on the short wavelength side.  This suggests there is a reduction in the reflectivity or an increase in the absorption in the near IR.  Since laser operations terminated with a small water leak, the optic was pulled for inspection and testing outside the cavity.  The results are hard to explain on the basis of some sort of harmonic absorption, since the OC mirror intercepts more harmonics than the HR.  Thus, we are also questioning the vendor as to the pedigree of their target, and whether there was anything out of the ordinary during the coating run.

Terahertz:

On Monday and Tuesday of this week, we held the FEL/HMF Workshop, which was dedicated to providing guidance for the design of the FEL planned for construction at Florida State University.  That FEL will be dedicated to research making measurements under the conditions of high magnetic fields and will likely incorporate two THz sources, one that will be a narrowband undulator based source, and a broadband bending magnet source.  Participants from many institutions contributed during the presentations and focus discussions and good progress was made in developing the FEL design for FSU. 

Following the workshop, we setup for performing the real-time THz imaging tests again.  This time, we are using a camera that is on loan from Indigo Systems.  We were assisted by one of our collaborators, Susan Cox from Los Alamos National Lab, who was here as a contributor for the FEL/HMF Workshop.  For our first set of tests, we reproduced the tests that we had done previously with the group from the University of Delaware.  These were all successful, and we were able to achieve images similar to before, though our field of view is smaller due to the higher f/# of the optics used for imaging onto the detector array.  Today, we are continuing those tests for another short run and will attempt to improve the imaging resolution.