| suN. | mon. | tue. | WED. | Thur. | fri. | sat. |
| --- | --- | --- | --- | --- | --- | --- |
| 26 Moller target work (DG) | 27 Quad girder installation Quad girder pre-vacuum quadrupole S/A. Halo/G0 instrumentation | 28 Quad girder vacuum connection Tube mu-metal due. Halo/G0 instrumentation | 1 Moller & Quad Girder VACUUM Quad girder instrumentation Tube beam pipe install (cross + supports) Halo/G0 instrumentation G0 Ops Meeting & Tour 11-12 (DG) | 2 Moller solenoid pumpdown Quad girder instrumentation Tube beam pipe install (cross + supports) Halo/G0 instrumentation | 3 Moller cryoline pumpdown Quad girder instrumentation Tube beam pipe install (cross + supports) Halo/G0 instrumentation | 4 |
| 5 | 6 Moller solenoid cooldown begins Tube beam pipe instrumentation Quad girder instrumentation Halo/G0 instrumentation 650 MeV/pass | 7 Tube & Halo/G0 VACUUM Tube beam pipe instrumentation Quad girder instrumentation Halo/G0 instrumentation | 8 Tube beam pipe instrumentation COMPLETE Quad girder instrumentation COMPLETE Halo/G0 instrumentation COMPLETE G0 Ops Meeting & Tour 11-12 (DG) | 9 | 10 | 11 |
| 12 | 13 | 14 A/B=4/2 | 15 COLL. TESTS Inj Access Hall C Fiber (4) Activate Gun3 (8) Pockels Cell (16) Complete 4359? (AT shield) | 16 COLL. TESTS Post Access Setup C HCO w/ Beam? Wien=90 Inj A/B/C Setup Inj-Hall C PQB Match Restore A/B/C | 17 Beam to 3 Halls (Hall C comm. until 4/2) A/B/C=5/2/1 | 18 |