## Slide 1: MEIC Cost Estimate Overview
Leigh Harwood
Director’s Review of MEIC
Jefferson Lab
December 18, 2014
Leigh Harwood
JLEIC collaboration meeting
March 31 , 2016
JLEIC with 200q/A GeV Protons or HI’s

## Slide 2: Context
At the February meeting of the JLab Accelerator Advisory Committee (JLAAC) it was noted that the 100GeV x 10GeV design did not cover the full range of physics outlined in the EIC White Paper. The JLAAC recommended that we look at how much it would cost to cover the full range.
Note: This is not intended to become a new Baseline as it will cost more than the present version and we need to get the cost DOWN.

## Slide 3: Task
Establish preliminary cost range for JLEIC alternate that has 200 GeV protons (or similar rigidity HI’s) in the collider ring.
  Do estimates for 2 options
    Option 1: Build it that way instead of present baseline (100 GeV)
    Option 2: Do it as an upgrade from present baseline
  Be ready to present to S&T in September, 2016.
Both options need a viable design for 200 GeV
200GeV 100GeV x 10GeV
100GeV x 10GeV  200GeV x 10GeV

## Slide 4: Cost Development
Will leverage information put together for NSAC review
Will need cost for “new” items
  First look indicates arc ½ cells are a leading cost driver
    New ½-cells need 48 T-m of BL (vs 24 T-m for 100 GeV)
    Would like some external input on those costs
Will likely have a list of “TBD” items
  Example: Potential tunnel length changes
Will proceed in phases with reliability of answer improving as we go along

## Slide 5: Plan
Establish cost for 200 GeV version
  Start with leveraged in formation
  Improve with new detailed costs where available
Establish cost for evolutionary scenario
  Cost for initial 100 GeV version
    Likely some different from present baseline since it needs to accommodate later upgrade
    Have to decide what gets thrown away in the upgrade
      Optimize cost for initial 100 GeV version or total to get 200GeV?
  Cost to remove items specific to 100 GeV
  Cost to install items for 200 GeV
Go back and make changes where better knowledge has changed the technical answer and/or unit cost

## Slide 6: Assumptions
200 GeV protons
10 GeV electrons
No major redesign/re-engineer initiative right now
  No changes in
    Electron chain (gun through storage ring)
    Ion chain before collider ring (source, linac, booster)
      Collider ring ramps 8200 GeV
  Duty-factor stays the same so retain luminosity
    Magnets must ramp in same time  additional PS increase
    Acceleration voltage has to be doubled
  Tunnel length
    Unchanged in initial estimate
    May make mod in refined estimate

## Slide 7: Changes in physical characteristics
Ion ring
  Magnet fields: 2x
    Magnets and power supplies
  RF
    Acceleration system for ion collider ring
    Ion bunch-length control
    Ion crabbing
      2x voltage  2x # of cryomodules (voltages are at their limit in baseline)
  Abort system: Energy in circulating beam has doubled
    Must handle 2x power
BBC: keep ’s matched  2x ERL energy
  2x # of cryomodules (voltages are at their limit in baseline)
  2x fields in transport system

## Slide 8: Changes in physical characteristics (cont’d)
Ancillary changes
  Cryo plant
  Building sizes
  Power and water
Open items:
  Changes to BBC injector
  IR layout and magnets

## Slide 9: Timeline

## Slide 10: Questions?